## Slide 1: MARS Taskforce
COPS Update July 13, 2010
Notes: <number>

## Slide 2: Status Report
As of June 29, 2010
ERCOT’s Settlement numbers for:
Initial Settlement of Operating date 6/21/2010 the total = 986,929
Final Settlement of Operating date 5/3/2010 the total = 755,348
True-Up Settlement of Operating date 12/31/2009 the total = 460,943
<number>
Notes: <number>

## Slide 3: AMS Meter Installation Status Report
Oncor:
Installed: 1,086,006 as of 6.30.2010
    Deployment Plan:
      2010 – 929,000 meters
      2011 – 902,000 meters
      2012 – 902,000 meters
<number>
Notes: <number>

## Slide 4: AMS Meter Installation Status Report
CenterPoint Energy:
Installed: 426,080 as of 6.30.2010
  Deployment Plan, includes projected growth:
      2010 – 756,684 meters
      2011 – 960,327 meters
      2012 – 373,423 meters
<number>
Notes: <number>

## Slide 5: AMS Meter Installation Status Report
New player to the AMS Party:
American Electric Power (AEP):
Installed: 29,835 as of 6.30.2010
  Deployment Plan schedule:
      2010 – 188,212 meters
      2011 – 251,571 meters
      2012 – 279,329 meters
      2013 – 278,280 meters
<number>
Notes: <number>

## Slide 6: PUCT Project 34610
Advanced Metering Implementation Team (AMIT) Documentation & Meeting Schedules can be found on:
Public Utility Commission of Texas Project 34610 Website:
      http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 7: Advanced Metering Implementation Team (AMIT)
JULY 2010
  7 –Project 5 - Retail Market Interface (F2F)
    Wed: 9:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
  13 – Project 5 – Retail Market Interface (F2F)
    Tue: 9:30 - 5:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
<number>
Notes: <number>

## Slide 8: Advanced Metering Implementation Team (AMIT)
JULY 2010
  27-28 – Project #4, HAN Discussion
    Tue: 9:30-5:30
    Wed: 9:30-4:30
    Location: State Capitol Extension, 112 East 11th Street, Room E2.030
<number>
Notes: <number>

## Slide 9: Advanced Metering Implementation Team (AMIT)
AUGUST
  17-18 – Projects TBD (F2F)
    Tue: 9:30-5:30
    Wed: 9:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
  *NEW: 23– Project #8, Long-Term Settlement (F2F)
      Meeting Focus: AMS Management of Congestion and AMS Enabled Demand Response
    Mon: 9:30-5:30
    Location: ERCOT {7620 Metro Center Dr., Austin, TX 78744}
<number>
Notes: <number>

## Slide 10: Advanced Metering Implementation Team (AMIT)
AUGUST:
  31- Projects TBD (F2F)
    Tue: 9:30-5:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
<number>
Notes: <number>

## Slide 11: Advanced Metering Implementation Team (AMIT)
SEPTEMBER 2010
  1– Projects TBD (F2F)
    Wed: 9:30-4:30
    Location: ERCOT {7620 Metro Center Dr., Austin, TX 78744}
  8-9 Projects TBD (F2F)
    Wed: 9:30-5:30
    Thu: 8:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
  21-22 Projects TBD (F2F)
    Tue: 9:30-5:30
    Wed: 9:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
<number>
Notes: <number>

## Slide 12: Questions?
<number>
Notes: <number>