## Slide 1: Nodal Parking Deck Review
Troy Anderson
ERCOT Program Management Office
July 15, 2010
Notes: <number>

## Slide 2: Nodal Parking Deck - Approved
Source Document | Title | Priority | Current Status
NPRR131 | Ancillary Service Trades with ERCOT | High | BoD Approved 1/19/2010
NPRR146 | ICCP Telemetry Information Submittals | High | BoD Approved 6/15/2010
NPRR181 | FIP Definition Revision | High | BoD Approved 1/19/2010
NPRR210 | Wind Forecasting Change to P50, Synchronization with PRR841 | High | BoD Approved 6/15/2010
NPRR153 | Generation Resource Fixed Quantity Block Offer | Medium | BoD Approved 1/19/2010
NPRR164 | Resubmitting Ancillary Service offers in SASM | Medium | BoD Approved 1/19/2010
SCR755 | ERCOT.com Website Enhancements | Medium | BoD Approved 2/16/2010

## Slide 3: Nodal Parking Deck – Pending
Source Document | Title | Suggested Priority | Current Status
NPRR207 | Unit Deselection | High | Pending at Board TAC approved 7/1/2010
NPRR208 | Registration and Settlement of Distributed Generation (DG) Less Than One MW | High/Medium | Pending at Board TAC approved 7/1/2010
NPRR222 | Half-Hour Start Unit RUC Clawback | High | Tabled at Board TAC approved 6/3/2010
NPRR251 | Sync of PRR845, Definition for IDR Meters and Optional Removal of IDR Meters at a Premise Where an Advanced Meter Can be Provisioned | High | Pending at PRS RMS approved 7/14/2010
NOGRR034 | Rescind Telemetry Performance Calculation Exclusions | TBD | Pending at ROS OWG approved 5/19/2010
SCR756 | Enhancements to the MarkeTrack Application | Critical | Pending at Board TAC approved 6/3/2010
SCR759 | acLineSegment Name Length Increase in Information Model Manager | TBD | Pending at ROS
The following items were removed from the Parking Deck in the past month:
None

## Slide 4: Nodal Parking Deck –Additional Items for Consideration
19 April 2010
Title | Current Status
Wind Cost Allocation | High level impact assessment of two options is near completion
Deferred NOGRR025 Reports | Draft NPRR in progress to gray-box reports planned for delivery after Nodal go-live
NMMS API | Functionality to be considered for post-go-live development
CRR API | Functionality to be considered for post-go-live development
MMS Multiple Network Models | Functionality to be considered for post-go-live development
Add PSS Status to RARF | Automation of manual process as a result of NPRR156
Automated Default Uplift Invoice | Automation of manual process as a result of NPRR221
EILS Enhancements | Automation of manual process
Price Validation Tool (PVT) Enhancements | Enhancements to be identified during market testing and Nodal implementation
Load Participation in SCED | Functionality to be considered for post-go-live development

## Slide 5: Nodal Parking Deck – Prioritization Guidelines
19 April 2010
Priority | Definition
Critical | Required by Statute, PUCT Order, NERC compliance or critical reliability of: Grid Operations IT Infrastructure Commercial Settlement
High | High value for a majority of market segments or ERCOT
High / Medium | High value to one or two segments, or Medium value for a majority of market segments or ERCOT
Medium | Medium value for only one segment