PROPOSED MARKETRAK PHASE 3 ACTIVITY AND MEETING SCHEDULE 2010-2011

| ACTIVITY | LOCATION | CALENDAR DATE | CHECKs |
| --- | --- | --- | --- |
| MTTF – Review proposed activity and meeting schedule and review and sort Phase 3 suggestions; MarkeTrak GUI/API update from Trey | ERCOT MET – ROOM 168 | AUG 09, 2010 |  |
| MTTF - Begin to prioritize Phase 3 suggestions (Cosmetic, Database, Reporting, etc); Discuss workflow of Phase 3 (Release Buckets, User Guide, etc.) | ERCOT MET – ROOM 168 | SEP 09, 2010 |  |
| MTTF – Finalize priorities and Brainstorm Use Cases (Day 1); Review Use Case example and Assign Set 1 Use Cases (Day 2) | ERCOT MET – ROOM 168 | OCT 05-06, 2010 |  |
| MTTF – Review Set 1 Use Cases in detail (Day 1); Assign Set 2 and 3 Use Cases (Day 2) | ERCOT MET – ROOM 168 | NOV 02-03, 2010 |  |
| MTTF – Review Sets 2 & 3 Use Cases in detail. | ERCOT MET – ROOM 168 | DEC 09, 2010 |  |
| HOLIDAY BREAK | HOLIDAY | HOLIDAY |  |
| MTTF – Review all Use Cases Sets 1-3 (Day 1); Co-ordinate Uses Cases with TTPT aka TXSET (Day 2) | ERCOT MET – ROOM 168 | JAN 18-19, 2011 |  |