## Slide 1: MARS Taskforce
COPS Update August 10, 2010
Notes: <number>

## Slide 2: Definitions
AMC –
  AMS (IDR) meter type settled using the 15-Minute LSE data received from TDSP
AMDG –
  15 Minute LSE data containing both generation and load values , also profile included DG with AMS (IDR) meter type
  AMS data included Distributive Renewable Generation
Estimated –
  ERCOT estimated data because profile showed AMS (IDR) meter type, however the 15-minute LSE data wasn’t available in ERCOT’s Settlement system at the time the ESI ID was being processed for Settlement .
<number>
Notes: <number>

## Slide 3: Initial Settlement
As of July 19, 2010
  Operating Date: July 11, 2010
  AMC ESI ID Totals: 1,090,212
  AMDG ESI ID Totals: 133
  Estimated ESI ID Totals: 1,819
<number>
Notes: <number>

## Slide 4: Final Settlement
As of July 19, 2010
  Operating Date: May 23, 2010
  AMC ESI ID Totals: 877,814
  AMDG ESI ID Totals: 105
  Estimated ESI ID Totals: 1,868
<number>
Notes: <number>

## Slide 5: True-Up Settlement
As of July 19, 2010
  Operating Date: January 20, 2010
  AMC ESI ID Totals: 521,096
  AMDG ESI ID Totals: 50
  Estimated ESI ID Totals: 2,895
<number>
Notes: <number>

## Slide 6: 7/19/10 Settlement Totals
<number>
Notes: <number>

## Slide 7: AMS Meter Installation Status Report
Oncor:
Installed: 1,165,035 as of 7.31.2010
    Deployment Plan:
      2010 – 929,000 meters
      2011 – 902,000 meters
      2012 – 902,000 meters
<number>
Notes: <number>

## Slide 8: AMS Meter Installation Status Report
CenterPoint Energy:
Installed: 498,024 as of 8.05.2010
  Deployment Plan, includes projected growth:
      2010 – 756,684 meters
      2011 – 960,327 meters
      2012 – 373,423 meters
<number>
Notes: <number>

## Slide 9: AMS Meter Installation Status Report
American Electric Power (AEP):
Installed: 49,435 as of 8.3.2010
  Deployment Plan schedule:
      2010 – 188,212 meters
      2011 – 251,571 meters
      2012 – 279,329 meters
      2013 – 278,280 meters
<number>
Notes: <number>

## Slide 10: Market AMS Installed Totals
<number>
Notes: <number>

## Slide 11: PUCT Project 34610
Advanced Metering Implementation Team (AMIT) Documentation & Meeting Schedules can be found on:
Public Utility Commission of Texas Project 34610 Website:
      http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 12: SMT Release II Market Breaking News
Expanded functionality effective 8/9/10:
  Initial Registration and subsequent Account Management will convert to Self Service, which was supported by the SMT Help Desk
    Established TDSP and REP administrators can be converted within one week after release and this will be done with personal assistance from Smart Meter Texas Help Desk
  Greater amount of data for meter and premise attributes
<number>
Notes: <number>

## Slide 13: SMT Release II Expanded Functionality
  Enhanced Monthly Usage Reports
  Customers will gain ability to provision and de-provision HAN devices
  Inclusion of Regulatory Reporting
  Ability to enroll Regulatory Users
  Incorporating REP Branding to Smart Meter Texas web pages
  Create and maintain an account for Supplemental (Friends) Users
<number>
Notes: <number>

## Slide 14: Advanced Metering Implementation Team (AMIT)
AUGUST
17 – Project #2, Web Portal & Project #4, HAN Tasks Update (F2F)
  Web Portal Fall Release/Change Control Requests Review/Tasks Update
    Tue: 9:30-5:30
      Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
23– Project #8, Long-Term Settlement (F2F)
    Meeting Focus: AMS Management of Congestion and AMS Enabled Demand Response
    Mon: 9:30-5:30
    Location: ERCOT {7620 Metro Center Dr., Austin, TX 78744}
<number>
Notes: <number>

## Slide 15: Advanced Metering Implementation Team (AMIT)
AUGUST:
  31- Project #4 HAN, and Smart Grid 1.0 (F2F)
    Outstanding Tasks Update/Resolution & Smart Grid 1.0 Market Readiness Update
      Tue: 9:30-5:30
        Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
<number>
Notes: <number>

## Slide 16: Advanced Metering Implementation Team (AMIT)
SEPTEMBER
  8-9 Projects – Project #2, Web Portal (F2F)
    Review of Design Materials for SMT Release #3
      Wed: 9:30-5:30
      Thu: 8:30-4:30
      Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
  21-22 Projects TBD (F2F)
    Tue: 9:30-5:30
    Wed: 9:30-4:30
    Location: Public Utility Commission, CHR, 7th Floor, {1701 N. Congress Ave, Austin, TX 78701}
<number>
Notes: <number>

## Slide 17: Questions?
<number>
Notes: <number>