## Slide 1: 2011 Project Prioritization
Troy Anderson
ERCOT Program Management Office
August 2010
Notes: <number>

## Slide 2: 2011 Project Prioritization Schedule – Revised
April 2010 - CARTs develop draft 2011 project lists
May 2010
  Initial review at market subcommittees
    MO - COPS (May 11)
    RO - RMS (May 12)
    SO - ROS, WMS (May 13 / May 19)
June 2010
  Approval/endorsement by market subcommittees
    MO - COPS (June 8)
    RO - RMS (June 9)
July 2010 – status update
August 2010
  Approval/endorsement by remaining market subcommittees
    SO - ROS, WMS (August 12 / August 18)
    CO, IO, MO, RO, SO – PRS (August 19)
September 2010
  Approval/endorsement by TAC (September 2)
  Available for F&A and Board review (September 21)
Notes: <number>

## Slide 3: 2011 Project Prioritization – Reminder
Nodal System Stabilization will be the primary focus in 2011
  Stabilization is estimated to cost $12M-$16M
    Not funded by project funds
  Code freeze will likely extend into Q2 2011
  2011 project funding based on estimated resource requirements for release planning
  Parking deck items will be assessed for impact prior to the start of release planning
  First major release planned for 2012

## Slide 4: 2011 Project Prioritization – Primary Components
There are 3 primary components to ERCOT’s 2011 project funding request:
1 – Nodal Release Planning $ 5M*
2 – Data Center Hardware Purchase and Installation $37M**
3 – Other critical projects that have limited resource
impacts on items 1 and 2 $ 8M
* ROS and WMS are asked to weigh in on this proposed funding
** ERCOT is reviewing options to reduce the 2011 funding requirement for data center hardware
Notes: <number>

## Slide 5: 2011 Project Prioritization – Funding Estimate
Basis of $5M Funding Estimate
Applying our experience from recent Nodal development and testing activities, ERCOT has projected the staffing needs for Nodal release planning. This activity is expected to start in July 2011 and will involve both ERCOT and vendor resources. These resources are in addition to staff allocated to the Nodal stabilization effort.
Notes: <number>

## Slide 6: Nodal Parking Deck – Prioritization Guidelines
Priority | Definition
Critical | Required by Statute, PUCT Order, NERC compliance or critical reliability of: Grid Operations IT Infrastructure Commercial Settlement
High | High value for a majority of market segments or ERCOT
High / Medium | High value to one or two segments, or Medium value for a majority of market segments or ERCOT
Medium | Medium value for only one segment
http://nodal.ercot.com/docs/po/index.html

## Slide 7: Nodal Parking Deck - Approved
Source | Title | Priority | Current Status
NPRR208 | Registration and Settlement of Distributed Generation (DG) Less Than One MW | Critical | BoD Approved 7/20/2010
SCR756 | Enhancements to the MarkeTrak Application | Critical | BoD Approved 7/20/2010
NPRR131 | Ancillary Service Trades with ERCOT | High | BoD Approved 1/19/2010
NPRR146 | ICCP Telemetry Information Submittals | High | BoD Approved 6/15/2010
NPRR181 | FIP Definition Revision | High | BoD Approved 1/19/2010
NPRR207 | Unit Deselection | High | BoD Approved 7/20/2010
NPRR210 | Wind Forecasting Change to P50, Synch PRR841 | High | BoD Approved 6/15/2010
NPRR222 | Half-Hour Start Unit RUC Clawback | High | BoD Approved 7/20/2010
NPRR153 | Generation Resource Fixed Quantity Block Offer | Medium | BoD Approved 1/19/2010
NPRR164 | Resubmitting Ancillary Service offers in SASM | Medium | BoD Approved 1/19/2010
SCR755 | ERCOT.com Website Enhancements | Medium | BoD Approved 2/16/2010

## Slide 8: Nodal Parking Deck – Pending
Source | Title | Suggested Priority | Current Status
NPRR240 | Proxy Energy Offer Curve | TBD | Pending PRS Impact Analysis Approval
NPRR241 | Aggregate Incremental Liability (AIL) Calculation and Credit Reports Publish Corrections | TBD | Pending PRS Impact Analysis Approval
NPRR251 | Sync of PRR845, Definition for IDR Meters and Optional Removal of IDR Meters at a Premise Where an Advanced Meter Can be Provisioned | High | Pending at PRS RMS approved 7/14/2010
NOGRR034 | Rescind Telemetry Performance Calculation Exclusions | Medium | Pending at Board TAC approved 8/5/2010
SCR759 | acLineSegment Name Length Increase in Information Model Manager | High | Pending further review at ROS ROS approved 7/15/2010
The following items were removed from the Parking Deck in the past month:
None

## Slide 9: Nodal Parking Deck –Additional Items for Consideration
Title | Current Status
Wind Cost Allocation | High level impact assessment of two options is near completion
Deferred NOGRR025 Reports | Draft NPRR in progress to gray-box reports planned for delivery after Nodal go-live
NMMS API | Functionality to be considered for post-go-live development
CRR API | Functionality to be considered for post-go-live development
MMS Multiple Network Models | Functionality to be considered for post-go-live development
Add PSS Status to RARF | Automation of manual process as a result of NPRR156
Automated Default Uplift Invoice | Automation of manual process as a result of NPRR221
EILS Enhancements | Automation of manual process
Load Participation in SCED | Functionality to be considered for post-go-live development
EMS Upgrade | Upgrade EMS system from v2.3 to v2.5/v2.6
Deferred Defects | Defects not addressed during Nodal stabilization period Approximately 700 deferred defects as of July 2010 Review underway to confirm issues and confirm acceptable workarounds

## Slide 10: Nodal Parking Deck –Additional Items for Consideration
Title | Current Status
Large Wind Power Production Ramp Forecasting Phase 2 | Phase 2 of the project that built a display for ERCOT operators to indicate periods of time within the next 6 hours during which there is a high risk for a large wind power production ramp to occur
TML Transition to MIS | 
Decommission of Zonal Wholesale | 
Nodal Cutover Cleanup | 
Move Price Validation Tool (PVT) to a Server Application | 
PVT Enhancements | Enhancements to be identified during market testing and Nodal implementation
PVT Reporting Tools | 

## Slide 11: 2011 Project Prioritization
Suggested Motion
Motion to endorse ERCOT’s proposal to fund 2011 Nodal release planning in the amount of $5M
Notes: <number>