| Event Summary |
| --- |
| Event Description: MarkeTrak Task Force Meeting Notes | Date 09/09/2010 | Completed by: Craig Dillon |
| Attendees: Onsite WebEx Craig Dillon ERCOT Gricelda Calzada AEP Dave Michelsen ERCOT Scott Coughran TNMP Monica Jones Reliant Karen Malkey Centerpoint Shannon Duffer Ambit Ryan Thomason StarTex Johnny Robertson TXU Sandra Tindall ERCOT Deborah McKeever Oncor Tammy Stewart ERCOT Kathy Scott Centerpoint Carolyn Reed Centerpoint |
| ***Items with RED font are actions items and are compiled in the “Action Items” section at end of document*** Agenda Antitrust Admonition 10:00 AM Introductions Review SCR756 High Level Timeline and Scope requirements Tammy/Dave Discuss additional enhancements suggestions submitted for consideration Prioritize Phase 3 suggestions (Cosmetic, Database, Reporting, etc) Discuss workflow of Phase 3 (Release Buckets, User Guide, etc.) Review IAG/MT order completion process Other Business: RMS Action item - Recommendation for completion of phase 3 MarkeTrak Task Force Kathy Scott Status of Tips n Trick table documentation Gather Action Items Adjourn 3:30 PM NOTES: 756 High Level Timeline – Dave Michelsen No update until later this year after PPL review. No firm date other than before end of year (2010). No prioritization. Have prioritization rank, approved but no initiation timeline at this time. Once requirements are done will be ready to give solid estimates for development and testing and will fill in timelines around that. Karen – Where does Serena upgrade fit in schedule? Dave – Will be included in ERCOT requirement section. Kathy Scott – Will there be 2 levels of testing – upgrade and project? Dave – yes Kathy – will MarkeTrak Task Force be reviewing risk assessment? Dave – yes. marked as critical and MarkeTrak Task Force will be reviewing project going forward Dave – suggest go forward with use cases, etc so by end of year will have to review 2011 PPL, so 12/9/10 is a good date to shoot for as is last meeting of the year. Reviewed comments from market (to be sent to Dave)*** Prioritize Phase 3 suggestions (Cosmetic, Database, Reporting, etc) Reviewed prioritization document and added comments and priority recommendations Redlined document to be posted on meeting page for this meeting*** Review IAG/MT order completion process Discussed issue where after BGN is submitted transitions immediately. If transaction rejects issue may have already been closed. Discussed modification of user guide regarding closing of issues prior to regaining BGN transaction completing. If edits made, should be bullet point 13. Made notes for tentative user guide changes around IAG issues stated above requesting CR1 not close until transaction completed. Some changes might require RMGRR Redlined changes document to be posted on meeting page for this meeting *** Kathy Scott – discussion on working group/task force merges Group currently working around Release 3. Then stabilization and subsequently monitoring/SLA mode. Suggested to go under TDTWG realm post stabilization of release 3 as they do SLAs already and can do monitoring of the tool itself. If new release comes into play, consider re-implementing special team to review. RMS and TAC leadership agreed with recommendations |
| Action Items / Next Steps: |
| Co-chairs will continue to update requirements document with all new suggestions received before Dec. 9th. Clarify flagged issues on the requirements document with the submitter Continue to reach out to market participants to encourage MarkeTrak Task Force participation Co-Chairs - Send comments from market to Dave Michelsen Craig – post redline documents from this meeting (done) Craig volunteered to combine the tips/tricks document and will add column for required fields |