SEWG update

ERCOT

Jackie Ashbaugh

9/20/10

In the coming months, ERCOT will be performing Nodal cutover activities that will change some extracts, bring new extracts online, and reconfigure the MIS and External Web Services (EWS) Get Report functionality integration with our production systems.

Dates:

10/1/2010

30 day market notice for changes to ESIID Service History & Usage Extract and Public Reference Data Extract effective 11/1/2010.

10/12/2010

Go-live of MIS and EWS Get Report

10/15/2010

30 day market notice for the go-live of Extract Subscriber on the MIS that will be used by market participants to subscribe to the following extracts for production starting 11/15/2010. All extracts that market participants are currently scheduled for in zonal will not change unless the market participant uses Extract Subscriber to unsubscribe from them.

- Day Ahead Market Consolidated Operating Day Extract (DAM CODE).  When this extract is selected, ERCOT is to automatically schedule the MP for the RTM CODE extract listed below.

- Real Time Market Consolidated Operating Day Extract (RTM CODE).  When this extract is selected, ERCOT is to automatically schedule the MP for the DAM CODE extract listed below.

- Settlement Input Data Extract (SID)

- Market Participant Dispute Extract

- Settlements Late Fee Extract

- CRR Auction Revenue Distribution (CARD) Extract

- Default Profile ESIID Report

- Extracts currently running in zonal that continue with nodal:

  - ESIID Service History & Usage Extract

  - Service Order Extract

  - Resource ID/Recorder Extract (RID/REC)

  - Load Estimation Counts Report

  - Supplemental AMS Interval Data Extract

  - Supplemental IDR Required Interval Data Extract

  - Potential Load Loss Report

11/1/2010

Go-live of changes to ESIID Service History & Usage Extract and Public Reference Data Extract

11/15/2010

Extract Subscriber go-live on the MIS. Market participants need to schedule their Nodal extracts prior to 12/1/2010 to ensure delivery for all Nodal operating days. If market participants are participating the CRR auction and will potentially be filing disputes, they will want to schedule for the Market Participant Dispute Extract and CRR Auction Revenue Distribution (CARD) Extract prior to 11/18/2010.