## Slide 1: Distributed Generation (DG) Profile Segment Implementation Plan

## Slide 2: DG Background
HB 3693 requires that ERCOT implement the settlement of distributed renewable generation as of 1/1/2009.
NPRR208 changes registration requirements for non-renewable distributed generation less than or equal to one MW; includes gray-box section for settlement of energy exported to the grid by non-PV and non-wind distributed generation
A project will be created to make system changes to implement NPRR208 gray-box language
PWG has developed DG Load Profile Segment assignments and Profile Models (same as respective ‘standard’ models) to be applied to ESI IDs with non-PV and non-wind distributed generation
New Load Profiles require a market notice of at least 150 days prior to their implementation

## Slide 3: Anticipated DG Profile Segment Timeline
LPGRR Normal Timeline
Post by – October 21, 2010
PWG review – October 27, 2010
PWG IA Review – December 9, 2010
COPS Review – Jan 2011
TAC Review – Feb 2011
150-Day Market Notice Announcing DG Profile Segments: TBD
The implementation date for the DG profile segments will be determined at a later time, as it is dependent on completion of a project that has not yet started.
  ERCOT will begin posting forecasted load profiles three days before the implementation date
  ERCOT will begin posting backcasted load profiles one day after the implementation date

## Slide 4: DG Profile Segment Assignment Transition
Once the 150-day market notice is published, TDSPs may begin sending documentation to ERCOT initiating a DG Profile Segment assignment request
ERCOT will accumulate and validate DG requests
Within five business days after the implementation date, ERCOT will send files of validated change requests to TDSPs for disposition
Once TDSPs receive validated change requests from ERCOT, they may submit 814_20 transactions changing to DG Profile Segments with an effective date of a meter reading on or after the implementation date