SSWG REPORT TO ROS

November 2010

- SSWG has met four times since the September ROS meeting, Sept 21-23, Sept 29, Oct 13, and Oct 27.

- For the Nov 11 meeting, a separate SSWG presentation on using NMMS for building SSWG cases will be submitted.

- Data Set B is expected to be posted before the Nov 11 ROS meeting.

- Calendar with all SSWG activities included (Nodal Planning Model related):

  - Nov 10	SSWG Meeting: Taylor

  - Nov 12	Download TP case with energization date of 7/1/2012

  - Nov 16	2012 TP download available in MOD

  - Dec 1	TPIT spreadsheet updates due to ERCOT

  - Dec 1	Nodal Go-Live

  - Dec 1	SSWG webex/conference call

  - Dec 10	Pass 1: TSPs profiles and PMCRs due for 2012 test case (PSSE v32)

  - Dec 15	SSWG webex/conference call

  - Dec – Jan 2011	TPIT update work

  - Dec – Feb 	Review, update, and modify TP/MOD process for case creation

  - Mar 1 2011 	ALDR due to ERCOT

  - Mar-April 2011	Assuming tests are successful and SCRs are implemented, tested, and meets SSWG approval, begin work to create 12DSA using Nodal method

Wes Woitt

2010 SSWG Chair