6.X	Transmission Information and Tracking (TPIT)

6.X.1   Purpose

The purpose of the ERCOT Transmission Project and Information Tracking (TPIT) is to track the status of the transmission level projects that have a material impact to the flow of power in the ERCOT System.  The TPIT process communicates the status to the stakeholders through the TPIT Database.  Information provided by TPIT includes transmission projects in current TSP plans or that are included in the Five-Year Transmission Plan.  This information includes currently expected in-service dates, TSP contact information, the assigned Regional Planning Group (RPG) Review Project Tier and the review status of each project.

ERCOT REGIONAL PLANNING GROUP CHARTER AND PROCEDURES July 2009

2.4 TRANSMISSION PROJECT IMPLEMENTATION TRACKING

ERCOT will track the status of public transmission projects that change the characteristics of the grid that are modeled in powerflow load flow base cases as they are implemented, and communicate that status to stakeholders via the Transmission Project Information and Tracking (TPIT) database (TPIT). TPIT provides information on transmission projects that are included in current TSP plans or included in the ERCOT Five-Year Transmission Plan, including a description of the project, the status of the project including currently-expected in-service dates, contact information for the designated TSP for the project, etc. The assigned Tier of each project and the review status of the project will also be included. Each TSP shall provide information for its transmission projects to ERCOT as outlined in the TPIT Procedures.

TPIT will be updated by the TSPs on a quarterly basis and posted on the ERCOT website on or around March 8, June 8, September 8 and December 8 of each year. Changes to the status of each project, if any, will be documented each quarter along with a brief description of the reason for the change. Individual project costs are not included, but a summary of the total costs of projects will be provided.