| NPRR Number | 293 | NPRR Title | Requirement to Post PTP Obligation Quantities Awarded in DAM (formerly “Requirement to Post CRR Option and Obligation Quantities Cleared in DAM or Taken to Real Time”) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | December 10, 2010 |  |
| Cost/Budgetary Impact |  | Approximately $2k per month for a manual posting process until such time the process can be automated. ERCOT estimates the cost of automation will be less than $50k. |  |
| Estimated Project Time Requirements (Unless otherwise indicated, project time requirements begin upon project initiation.) |  | The interim solution is to implement the posting as a manual process. |  |
| ERCOT Staffing Impacts (across all areas) |  | Approximately 1 hour per day for one Full Time Equivalent (FTE). |  |
| ERCOT Computer System Impacts |  | None, for the manual process. The CDR (Current Day Reports) and MIS (Market Information System) systems will be impacted when the manual process is automated. |  |
| ERCOT Business Function Impacts |  | ERCOT will implement a daily manual process to post the quantities of Point-to-Point (PTP) Obligations awarded in the Day-Ahead Market (DAM). |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Automate the daily manual posting of quantities of Point-to-Point (PTP) Obligations that were awarded in the Day-Ahead Market (DAM).

Evaluation of Interim Solutions (e.g., manual workarounds)

The proposed approach is an interim solution.

Feasibility of Implementation

Impact on Resource Availability: There will a temporary resource impact until such time the manual posting can be automated. Impact to Other Projects: N/A

Comments

Please see 12/10/10 ERCOT comments filed separately.