# MINUTES OF THE ERCOT

Nodal advisory task force (NATF) MEETING

ERCOT Austin Office

# 7620 Metro Center Drive, Austin, TX 78744

# September 30, 2010

# Meeting Attendance:

Segment Representatives in Attendance:

| Name | affiliation | Market Segment |
| --- | --- | --- |
| Blackburn, Don | Luminant | IOU |
| Jackson, James | CPS Energy | Municipal |
| Kroskey, Tony | Brazos | Cooperative (Alt.) (Via Teleconference) |
| Lovelace, Russell | Shell Energy | Independent Power Marketer (IPM) |
| Ögelman, Kenan | CPS Energy | Municipal |
| Reynolds, Jim | StarTex Power | IREP |
| Richard, Naomi | LCRA | Cooperative |
| Schwarz, Bradley | E.ON Climate and Renewables | Independent Generator |
| Torrent, Gary | OPUC | Consumer - Residential |
| Wardle, Scott | Occidental Chemical | Consumer – Industrial (Via Teleconference) |

Non-voting Attendees:

| Name | Affiliation |  |
| --- | --- | --- |
| Allwen, Thresa | Iberdrola Renewables | Via Teleconference |
| Anklam, Robert | Cargill | Via Teleconference |
| Bailey, Dan | Garland Power and Light | Via Teleconference |
| Barnes, Bill | J. Aron | Via Teleconference |
| Barrow, Les | CPS Energy | Via Teleconference |
| Basaran, Harika | Austin Energy | Via Teleconference |
| Bevill, Jennifer | AEP Service Corp. | Via Teleconference |
| Bogen, David | Oncor | Via Teleconference |
| Brown, Jeff | Shell | Via Teleconference |
| Bruns, Scott | Direct Energy | Via Teleconference |
| Burke, Tom | APM |  |
| Cannon, Maribeth | Edison Mission | Via Teleconference |
| Cochran, Seth | Sempra |  |
| Galliguez, Percy | Brazos Electric | Via Teleconference |
| Galvin, Jim | Luminant | Via Teleconference |
| Goff, Eric | Reliant |  |
| Greer, Clayton | Morgan Stanley | Via Teleconference |
| Hampton, Brenda | Luminant |  |
| Hancock, Tom | Garland Power and Light |  |
| Hansen, Eric | Ventyx | Via Teleconference |
| Harrell, Patty | DC Energy | Via Teleconference |
| Hassouni, Dan | DC Energy | Via Teleconference |
| Hellinghausen, Bill | EDF |  |
| Helton, Bob | International Power |  |
| Hess, Stephen | Edison Mission | Via Teleconference |
| Hughes, Darren | Optim Energy | Via Teleconference |
| Huynh, Thuy | Potomac Economics | Via Teleconference |
| Jackson, Tom | Austin Energy |  |
| John, Ebby | CenterPoint Energy | Via Teleconference |
| Jones, Dan | Potomac Economics | Via Teleconference |
| Kimmish, Steven | PSEG Texas | Via Teleconference |
| Krishnaswamy, Vikram | Constellation | Via Teleconference |
| Lange, Clif | STEC | Via Teleconference |
| Li, Young | Potomac Economics | Via Teleconference |
| Looney, Sherry | Luminant |  |
| Mclamb, Darryl | Constellation | Via Teleconference |
| McNamara, Grace | LDH Energy | Via Teleconference |
| Miller, Patrick |  | Via Teleconference |
| Nikazm, Tamila | Austin Energy | Via Teleconference |
| Palani, Ananth | Optim Energy | Via Teleconference |
| Pieniazek, Adrian | NRG Texas |  |
| Podraza, Ernie | Direct Energy | Via Teleconference |
| Priestley, Vanus | AES New Energy | Via Teleconference |
| Rahimi, Farrokh | OATI | Via Teleconference |
| Reid, Walter | Wind Coalition | Via Teleconference |
| Rhodes, Anthony | Champion Energy Serivces | Via Teleconference |
| Sack, Brandon | Westar Energy | Via Teleconference |
| Sandidge, Clint | Sempra Solutions | Via Teleconference |
| Siddiqi, Shams | LCRA |  |
| Simpson, Lori | Constellation | Via Teleconference |
| Stappers, Hugo | Soft Smiths | Via Teleconference |
| Starr, Lee | Bryan Texas Utilities | Via Teleconference |
| Stephenson, Randa | Luminant |  |
| Thomas, Wayne | Bryan Texas Utilities | Via Teleconference |
| Trout, Seth | Customized Energy Solutions |  |
| Wheeler, Ron | Optim Energy |  |
| Wittmeyer, Bob | Longhorn Power | Via Teleconference |
| Worley, Eli | Tenaska | Via Teleconference |

ERCOT Staff:

| Name |  |
| --- | --- |
| Adams, John |  |
| Landry, Kelly |  |
| Maggio, David |  |
| Mereness, Matt |  |
| Middleton, Scott |  |
| Ragsdale, Ken |  |
| Spangler, Bob |  |
| Surendran, Resmi |  |
| Trefny, Floyd | (Via Teleconference) |
| Tucker, Don |  |
| Yager, Cheryl |  |

Unless otherwise indicated, all Market Segments were present for a vote.

Don Blackburn called the meeting to order at 9:36 a.m.

Antitrust Admonition

Mr. Blackburn read the Antitrust Admonition, which was displayed.  He asked those who had not yet reviewed the Antitrust Guidelines to do so.  Copies of the Antitrust Guidelines were available.

Update on Qualified Scheduling Entity (QSE) List of Nodal Issues/Critical Items

Market Participants reviewed the remaining items on the QSE List of Nodal Issues/Critical Items.  Mr. Ragsdale reviewed ERCOT resolution of certain items and identified items on the list as either “open” or “closed.”

Friday Market Call Known Issues List

Scott Middleton reviewed the results of latest Load Frequency Control (LFC) test.  He observed Market Participant facing issues regarding Congestion Revenue Right (CRR), Settlement, Real-Time Market, and Day-Ahead Market systems.  He noted that these issues will also be presented to TAC for review.  Mr. Middleton stated that no issues were observed regarding the Credit Monitoring Management (CMM) system.

Generation Resource Energy Deployment Performance (GREDP) Variables Process

Discussion of this item was postponed until the 10/05/2010 NATF meeting.

Load Distribution Factors (LDF) Methodology

Ken Ragsdale noted that the LDF methodology had been revised to address concerns expressed at the 09/22/2010 NATF meeting regarding non-conforming Load.  John Adams advised that ERCOT will capture State Estimator results from a “proxy” day and test the LDF’s with sample Day-Ahead Market (DAM) executions.  He stated that ERCOT would prefer to utilize the LDFs for the entirety of each corresponding month, but that it may be necessary to revise the LDFs for certain transitional months.  Market Participants requested that revised LDFs be posted for Market Participants as soon as possible after revision.

ERCOT Business Practice- Final Review

Bob Spangler presented ERCOT Business Practice, ERCOT and QSE Operations Practices During the Operating Hour version 1.01, and noted that comments to the document had been received from EDF Trading and Luminant since its last revision.  Market Participants discussed procedures for the movement of Ancillary Services from one Generation Unit to another and the need for clarifying language.  Mr. Blackburn observed that the NPRR275, Clarify QSE’s Ability to Make Changes to Ancillary Service Resource Responsibility in Real-Time, was sponsored by ERCOT to address this issue, but was rejected.  Mr. Blackburn directed that this issue be set for further discussion at the next NATF meeting.

Resmi Surendran presented ERCOT Business Practice, Setting the Shadow Price Caps and Power Balance Penalties in SCED version 0.15, and noted that this version incorporated changes recommended at the 09/22/2010 Wholesale Market Subcommittee (WMS) meeting.  Ms. Surendran noted that additional grammatical revisions had been made since its review by WMS.

James Jackson moved to endorse ERCOT Business Practice, Setting the Shadow Price Caps and Power Balance Penalties in SCED version 0.15, as presented to NATF.  Gary Torrent seconded the motion.  The motion carried unanimously.

Ms. Surendran reviewed ERCOT Business Practice, Non-Spin Reserve Services Deployment/Recall Procedures, and noted that it contains revisions since its approval by TAC.  Market Participants noted that the revisions were substantive and could be affected by Nodal Protocol Revision Requests (NPRRs) in progress.  Mr. Blackburn directed that this document be set for further discussion at the next NATF meeting.

Retail Testing

Don Tucker provided an update to prior decisions that were documented in the Market Trials Handbook version 3.1 regarding what data would be utilized during the data aggregation process.  He noted that the data aggregation process will use ERCOT Polled Settlement (EPS) meter data from the zonal production environment for use in the market trials generation & Load data aggregation processes, and that for non-EPS meter data, ERCOT will use the data that existed in ERCOT systems 10/16/2009, the point in time that the test environment was created from the zonal production environment.

Recommendation to the Technical Advisory Committee (TAC) Regarding ERCOT and Market Participant Overall Readiness for a December 1, 2010  Texas Nodal Market Implementation

Mr. Ragsdale reviewed a draft of the ERCOT Management Readiness Certification and noted that ERCOT Management would begin reviewing the document for possible approval 10/01/2010.  Mr. Ragsdale reviewed the readiness methodology and noted that it included system, process and people readiness, and the core components of each category.  He reviewed the status and completion dates for readiness of the Market Management System (MMS), Energy Management System (EMS), Market Information System (MIS), Commercial Systems (COMS), and Credit Monitoring Management (CMM).  Market Participants discussed the appropriate language for a recommendation to TAC regarding ERCOT and Market Participant readiness.  Mr. Blackburn noted the need for additional time to consider the subject and directed that this item be set for discussion at the 10/05/2010 NATF meeting and that Market Participants bring forth suggestions.

Adjournmen.

Mr. Blackburn adjourned the meeting at 4:32 p.m.

# Footnotes

Some attendees may not have been present for the entire meeting.