- DRAFT MINUTES OF THE ERCOT

Nodal advisory task force (NATF) MEETING

ERCOT Austin Office

- 7620 Metro Center Drive, Austin, TX 78744

- October 5, 2010

- Meeting Attendance:

Segment Representatives in Attendance:

| Name | affiliation | Market Segment |
| --- | --- | --- |
| Bivens, Danny | OPUC | Consumer – Residential |
| Blackburn, Don | Luminant | Investor Owned Utility (IOU) |
| Brewster, Chris | City of Eastland | Consumer - Commercial |
| Jackson, James | CPS Energy | Municipal |
| Kroskey, Tony | Brazos | Cooperative (Alt.) (Via Teleconference) |
| Lovelace, Russell | Shell Energy | Independent Power Marketer (IPM) |
| McEvoy, Kevin | Exelon Generation | IPM |
| McMurray, Mark | Direct Energy | Independent Retail Electric Provider (Alt.) (Via Teleconference) |
| Ögelman, Kenan | CPS Energy | Municipal |
| Reynolds, Jim | StarTex Power | IREP |
| Richard, Naomi | LCRA | Cooperative |
| Schwarz, Bradley | E.ON Climate and Renewables | Independent Generator |
| Seymour, Cesar | Suez | Independent Generator |
| Wardle, Scott | Occidental Chemical | Consumer – Industrial |

Non-voting Attendees:

| Name | Affiliation |  |
| --- | --- | --- |
| Aguirre, T | CPS Energy | Via Teleconference |
| Allen, Thresa | Iberdrola Renewables | Via Teleconference |
| Anklam, Robert | Cargill | Via Teleconference |
| Bailey, Dan | Garland Power and Light | Via Teleconference |
| Basaran, Harika | Austin Energy | Via Teleconference |
| Bently, Jennifer | AEP Service Corp. |  |
| Bevill, Jennifer | AEP Service Corp. |  |
| Bevill, Rob | GMEC |  |
| Black, Julie | PUC Texas | Via Teleconference |
| Brandt, Adrianne | Austin Energy |  |
| Carter, Kevin | Duke Energy | Via Teleconference |
| Clevenger, Josh | Brazos Electric | Via Teleconference |
| Detelich, David | CPS Energy | Via Teleconference |
| Fahey, Matt | ANP/IPA | Via Teleconference |
| Galvin, Jim | Luminant | Via Teleconference |
| Garza, Beth | Potomac Economics | Via Teleconference |
| Greer, Clayton | Morgan Stanley | Via Teleconference |
| Hampton, Brenda | Luminant |  |
| Harding, Jennifer | Barclays | Via Teleconference |
| Hellinghausen, Bill | EDF Trading | Via Teleconference |
| Hess, Stephen | Edison Mission | Via Teleconference |
| Hughes, Darren | Optim Energy | Via Teleconference |
| Jackson, Tom | Austin Energy |  |
| Jones, Brad | Luminant | Via Teleconference |
| Jones, Dan | Potomac Economics | Via Teleconference |
| Jones, Mike | Infinite Energy | Via Teleconference |
| Jones, Liz | Oncor |  |
| Kimmish, Steven | PSEG Texas | Via Teleconference |
| Krishnaswamy, Vikram | Constellation | Via Teleconference |
| Lange, Clif | STEC | Via Teleconference |
| Lange, Nathan | DC Energy | Via Teleconference |
| Li, Young | Potomac Economics | Via Teleconference |
| Looney, Sherry | Luminant |  |
| Mclamb, Darryl | Constellation | Via Teleconference |
| Nguyen, Winnie | Sungard | Via Teleconference |
| Nikazm, Tamila | Austin Energy | Via Teleconference |
| Noah, Heather | VITOL | Via Teleconference |
| Pieniazek, Adrian | NRG Texas |  |
| Podraza, Ernie | Direct Energy | Via Teleconference |
| Priestly, Vanus | AES | Via Teleconference |
| Reid, Walter | Wind Coalition | Via Teleconference |
| Roach, Temujin | PUC Texas | Via Teleconference |
| Sack, Brandon | Westar Energy | Via Teleconference |
| Siddiqi, Shams | LCRA | Via Teleconference |
| Simpson, Lori | Constellation | Via Teleconference |
| Starr, Lee | Bryan Texas Utilities | Via Teleconference |
| Stephenson, Randa | Luminant |  |
| Thuynh, Young | Potomac Economics | Via Teleconference |
| Trout, Seth | Customized Energy Solutions | Via Teleconference |
| Varnell, John | Tenaska |  |
| Wagner, Marguerite | PSEG Texas | Via Teleconference |
| Wan, Josephine | Austin Energy | Via Teleconference |
| Watson, Mark | Platts | Via Teleconference |
| Whittle, Brandon | DB Energy | Via Teleconference |
| Wittmeyer, Bob | Longhorn Power | Via Teleconference |

ERCOT Staff:

| Name |  |
| --- | --- |
| Adams, John | Via Teleconference |
| Bauld, Mandy | Via Teleconference |
| Bohart, Jim |  |
| Decuir, Kim | Via Teleconference |
| Dumas, John |  |
| Geer, Ed | Via Teleconference |
| Gilbertson, Jeff | Via Teleconference |
| Kasparian, Ken | Via Teleconference |
| Landry, Kelly |  |
| Madden, Terry | Via Teleconference |
| Maggio, David |  |
| Natoli, Anthony | Via Teleconference |
| Nowicki, Len | Via Teleconference |
| Pabbisetty, Suresh | Via Teleconference |
| Prasanna, Ashwin | Via Teleconference |
| Ragsdale, Ken |  |
| Shaw, Pam | Via Teleconference |
| Spangler, Bob |  |
| Surendran, Resmi |  |
| Tucker, Carrie | Via Teleconference |
| Villarreal, Rachel | Via Teleconference |
| Wise, Joan | Via Teleconference |
| Yager, Cheryl | Via Teleconference |

Unless otherwise indicated, all Market Segments were present for a vote.

Don Blackburn called the meeting to order at 9:33 a.m.

Antitrust Admonition

Mr. Blackburn read the Antitrust Admonition, which was displayed.  He asked those who had not yet reviewed the Antitrust Guidelines to do so.  Copies of the Antitrust Guidelines were available.

Consider Approval of Meeting Minutes

James Jackson moved to approve the 8/31/2010 NATF Meeting Minutes as presented.  Bradley Schwarz seconded the motion.  The motion carried unanimously.

Recommendation to the Technical Advisory Committee (TAC) Regarding ERCOT and Market Participant Overall Readiness for a December 1, 2010 TEXAS Nodal Market Implementation

Mr. Ragsdale noted that ERCOT management certified readiness for Texas Nodal Market Implementation.  Mr. Ragsdale reviewed the readiness methodology and noted that it included system, process and people readiness, and the core components of each category.  He highlighted the status and completion dates for readiness of the Market Management System (MMS), Energy Management System (EMS), Market Information System (MIS), Commercial Systems (COMS), and Credit Monitoring Management (CMM).  Mr. Ragsdale noted that the methodology for determining Load Distribution Factors (LDFs) is pending.  Market Participants discussed the possibility of ERCOT providing a post Nodal Market implementation comparison of LDFs to Real-Time data to determine if LDFs are accurate.  Market Participants discussed the appropriate language for a recommendation to TAC regarding ERCOT and Market Participant readiness.

Mr. Jackson moved that, based on the observations and experience of the NATF members and the certification by ERCOT management, NATF is unaware of any outstanding issue, or collection of issues, that would prohibit TAC from voting affirmatively for the ERCOT Nodal Market Go-Live; therefore, NATF recommends approval by TAC for a December 1, 2010 go-live.

The NATF recommendation is based on our direct discussions with ERCOT and Market Trials observations.  NATF acknowledges there is much that cannot be directly observed by individual Market Participants. Where not directly observed, NATF has relied on those that have direct knowledge.

NATF has reviewed with ERCOT the issues that have been reported as of October 5, 2010, as identified in the QSE and TDSP issue lists and in the ERCOT Management Readiness Certification.  ERCOT currently has a plan to address each of the “Defects to be Resolved by Go-live” which includes a delivery date for the fix, a workaround or has a workaround plan in progress.  NATF accepts ERCOT’s status regarding deferred issues.  The NATF expects ERCOT to continue updating NATF, TAC and the Board regarding the progress of the fixes and workarounds.

Naomi Richard seconded the motion.  The motion carried by roll call vote with one abstention from the Consumer Market Segment.

Base Point Deviation Charges in the Nodal Market

Randa Stephenson observed that NPRR285, Generation Resource Base Point Deviation Charge Corrections, was submitted to correct problems associated with Base Point deviation charges and to avoid a large volume of Settlement disputes.  Mandy Bauld noted that ERCOT may file comments to NPRR285 to address shortened Security Constrained Economic Dispatch (SCED) intervals.

ERCOT Business Practice- Final Review

Resmi Surendran reviewed ERCOT Business Practice, Non-Spin Reserve Services Deployment/Recall Procedures, and noted that it contains revisions due to several approved Nodal Protocol Revision Requests (NPRRs) addressing this subject matter.  Ms. Surendran reviewed each of the changes individually.

Mr. Blackburn moved to recommend TAC approve the ERCOT Business Practice, Non-Spin Reserve Services Deployment and Recall Procedures, as presented by ERCOT.  Scott Wardle seconded the motion.  The motion carried unanimously.

Generation Resource Energy Deployment Performance (GREDP) Variables Process

David Maggio presented the GREDP variables process, reviewed additional data analysis, and presented the full tables used to generate graphs in his presentation as requested at the 09/30/2010 NATF meeting.  He presented graphical representations of the “X” variable adjusted to 15 percent and the “Y” variable adjusted to 15 Megawatts (MWs) and illustrated the information by time of day.  Market Participants discussed the details of the graphs and the effects of adjustments.

Mr. Blackburn moved that regarding GREDP, NATF recommends to TAC that X=8%, Y=8MW, and Z=10%, and asks that during the review required after go live that such review ensure that the measurement appropriately aligns with the services it is attempting to enforce in a non-discriminatory manner.  Bradley Schwarz seconded the motion.   The motion carried unanimously.

Update on Procedures for Credit Adjustment

Cheryl Yager reviewed ERCOT plans for monitoring and addressing credit risk in the initial months after Nodal Market implementation.  She observed that ERCOT’s efforts will be primarily focused on core credit calculation, a reasonability test, and adjustments when there is unusual activity.  Market Participants discussed benchmark assumptions for low and high total potential exposure, historical estimates, and criteria for unusual activity.

Follow-Up on ERCOT Business Practice- ERCOT and QSE Operations Practices During the Operating Hour

Bob Spangler observed the discussion of the Business Practice, ERCOT and QSE Operations Practices During the Operating Hour, at the previous NATF meeting and noted that NATF recommendations had been incorporated.  He noted that the revisions made do not address the movement of Ancillary Services during the operating hour and the requirement to contact ERCOT in such an event.  Mr. Blackburn noted that NATF looks forward to direction from TAC regarding this document.

Adjournmen.

Mr. Blackburn adjourned the meeting at 4:30 p.m.

Some attendees may not have been present for the entire meeting.