SSWG REPORT TO ROS

January 2011

- SSWG has met twice since the November ROS meeting, a Dec 1 webex and a Dec 15 meeting in Austin.

- SSWG is currently working on the January TPIT update to the Data Set A and Data Set B cases.  Cases should be posted by mid-January.

- On Dec 1, SSWG began work on a test to build a 2012 summer peak case using the proposed nodal planning process.  This case will be built using the latest PSSE version (32) and will not be completed until the load and generation matches the 2012 summer peak case recently created as part of Data Set B.  SSWG hopes to complete this test after three passes of changes, expected to be complete in late January.

- SSWG requests that ROS vote on the three Options to create 12 Data Set A and 12 Data Set B cases.

- SSWG also requests that ROS vote to approve proposed changes to SCR760.  These changes are proposed after reviewing the December posted Impact Analysis to SCR 759 and SCR 760.

- Calendar with all SSWG activities included (Nodal Planning Model related):

  - Jan 7	Pass 2: TSPs submit data for 2012 test case

  - Jan 12	SSWG webex

  - Jan 13	TPIT update due to ERCOT

  - Jan 21	Pass 3: TSPs submit data for 2012 test case

  - Jan 26	SSWG webex

  - Mar 1  	ALDR due to ERCOT

Wes Woitt

2010 SSWG Chair