## Slide 1
Impact Assessment of Parking Deck and New NPRRs/SCRs
January 27, 2011

## Slide 2: Parking Deck and New NPRR/SCR Prioritization – Agenda
  Review of Parking Deck Origin and Recent Activities
  General Guidelines for Use in Assigning Items to the Impact Assessment Phases
  Review Initial ERCOT Recommendation for Remaining Impact Assessment Phases
  Market Participant Input

## Slide 3: Parking Deck and New NPRR/SCR Prioritization – Origin
  PRR799 (approved 2/2009) allowed ERCOT to defer the impact assessment of revision requests requiring system changes that were deemed not needed for Nodal go-live by the ERCOT CEO
  The stakeholder approval process proceeded on these items with the understanding that impact assessment would be done at a later time
  These deferred items were housed in the Parking Deck and included a Board-approved Priority
    29 items were on the Parking Deck at Nodal go-live
      Of note, SCR760 and NPRR290 are still in stakeholder approval process
    A number of other items were tracked from various sources to provide a place to house other ideas that might result in NPRRs, SCRs, etc.

## Slide 4: Parking Deck and New NPRR/SCR Prioritization – Recent Events
  In November 2010, ERCOT began planning for the impact assessment of the Parking Deck items
  A limited number of items were selected in the first phase of the Parking Deck impact assessment to avoid impacts to Nodal Stabilization resources
    The first phase of impact assessments is nearing completion
    Market subcommittee review will take place in February
  Further analysis by ERCOT suggests the need for 3 more impact assessment phases
  Today’s PRS meeting provides a forum for discussion about ERCOT’s recommendation and the rationale behind it. Market input on this recommendation is welcomed and valued.

## Slide 5: Parking Deck and New NPRR/SCR Prioritization – Reminder
  REMINDER: This activity is defining the schedule by which we will produce Impact Analysis and CBA documents for the Parking Deck items. Delivery targets for each NPRR/SCR/NOGRR will be based on the results of the IA/CBA, resource availability, complexity and other factors.
  The IAs and CBAs will go through the stakeholder process for eventual consideration by TAC and the Board

## Slide 6: Parking Deck and New NPRR/SCR Prioritization – Guidelines
  Guidelines for Determining Placement of a Parking Deck Item in the Impact Assessment Phases
    Priority
    Perceived impact on reliability and the market based on our experience since Nodal go-live
    Availability of resources to conduct impact assessments
    Complexity
      Likely Placement in Release 2.0
        Planning begins Q3 2011
        Implementation expected in 2012
      Dependencies with Other Changes
    Eliminates Manual Workarounds

## Slide 7: Parking Deck and New NPRR/SCR Prioritization
Phase 1 - ERCOT Review of Potential 2011 Work (Impact & Cost Benefit Analysis)
  NPRR208: Registration and Settlement of Distributed Generation (DG) Less Than One MW
  NPRR219: TSPs Must Submit Outages for Resource Owned Equipment and Clarification of Changes in Status of Transmission Element Postings
    Includes NOGRR050: Resolution of Reporting Issues Related to NPRR219
  NPRR221: Day-Ahead Market and Real-Time Market Default Allocation Changes
  NPRR251: Synchronization of PRR845, Definition for IDR Meters and Optional Removal of IDR Meters at a Premise Where an Advanced Meter Can be Provisioned
  NPRR285: Generation Resource Base Point Deviation Charge Corrections
  NPRR290: ERCOT Publication of DAM PSS/E Files
  NPRR293: Requirement to Post PTP Obligation Quantities Awarded in DAM
  NPRR302: Correct Fuel Type Language for Mitigated Offer Cap
  NPRR303: Requirement to Post PTP Options Cleared in DAM or Taken to Real-Time
  SCR760: Recommended Changes Needed for Information Model Manager and Topology Processor for Planning Models
    Includes SCR759: acLineSegment Name Length Increase in Information Model Manager
Schedule
  December/January - IA/CBA development
  January - Market subcommittee review
  February - Market subcommittee endorsement
  March - TAC and Board consideration

## Slide 8: Parking Deck and New NPRR/SCR Prioritization
Phase 2 – Proposed Next Phase of IAs and CBAs
  NPRR282: Dynamic Ramp Rates Use in SCED
  NPRR210: Wind Forecasting Change to P50, Sync with PRR841
  NPRR244: Clarification of Other Binding Documents
  NPRR240: Proxy Energy Offer Curve
  NPRR257: Synchronization with Nodal Operating Guide Section 9, Monitoring Programs
    Due to complexity, IA development might not finish until Phase 3
  SCR755: ERCOT.com Website Enhancements
Proposed Schedule
  February/March - IA/CBA development
  March - Market subcommittee review
  April - Market subcommittee endorsement
  May - TAC and Board consideration

## Slide 9: Parking Deck and New NPRR/SCR Prioritization
Phase 3 – Proposed Next Phase of IAs and CBAs
  NPRR181: FIP Definition Revision
  NPRR272: Definition and Participation of Quick Start Generation Resources
  NPRR131: Ancillary Service Trades with ERCOT
  NPRR207: Unit Deselection
  NPRR222: Half-Hour Start Unit RUC Clawback
  NOGRR034: Rescind Telemetry Performance Calculation Exclusions
  NPRR241: Aggregate Incremental Liability (AIL) Calculation and Credit Reports Publish Corrections
  NPRR260: Providing Access to MIS Secure Area to MIS Registered Users
Proposed Schedule
  April/May - IA/CBA development
  May - Market subcommittee review
  June - Market subcommittee endorsement
  July - TAC and Board consideration

## Slide 10: Parking Deck and New NPRR/SCR Prioritization
Phase 4 – Proposed Final Phase of IAs and CBAs
  NPRR146: ICCP Telemetry Information Submittals
  NPRR153: Generation Resource Fixed Quantity Block Offer
Proposed Schedule
  June/July - IA/CBA development
  July - Market subcommittee review
  August - Market subcommittee endorsement
  September - TAC and Board consideration
TBD
  NPRR164: Resubmitting Ancillary Service Offers in SASM
  NPRR256: Sync Nodal Protocols with PRR787, Add Non-Compliance Language to QSE Performance Standards
  NPRR258: Sync with PRR824 and PRR833 and Additional Clarifications
This would conclude the Impact Analysis and CBA development of the Board-approved Parking Deck items