| Event Summary |  |  |
| --- | --- | --- |
| Event Description: MarkeTrak Task Force Meeting Notes | Date 09/09/2010 | Completed by: Craig Dillon |
| Attendees: Onsite; WebEx. Craig Dillon; ERCOT; Gricelda Calzada; AEP. Dave Michelsen; ERCOT; Scott Coughran; TNMP. Monica Jones; Reliant; Karen Malkey; Centerpoint. Shannon Duffer; Ambit; Ryan Thomason; StarTex. Johnny Robertson; TXU; Sandra Tindall; ERCOT. Deborah McKeever; Oncor. Tammy Stewart; ERCOT. Kathy Scott; Centerpoint. Carolyn Reed; Centerpoint. |
| ***Items with RED font are actions items and are compiled in the “Action Items” section at end of document*** - Agenda - Antitrust Admonition; 10:00 AM. - Introductions. - Review SCR756 High Level Timeline and Scope requirements; Tammy/Dave. - Discuss additional enhancements suggestions submitted for consideration. - Prioritize Phase 3 suggestions (Cosmetic, Database, Reporting, etc). - Discuss workflow of Phase 3 (Release Buckets, User Guide, etc.). - Review IAG/MT order completion process. - Other Business:. - RMS Action item - Recommendation for completion of phase 3 MarkeTrak Task Force; Kathy Scott. - Status of Tips n Trick table documentation. - Gather Action Items. - Adjourn; 3:30 PM. NOTES: - 756 High Level Timeline – Dave Michelsen - No update until later this year after PPL review. No firm date other than before end of year (2010). - No prioritization. Have prioritization rank, approved but no initiation timeline at this time. - Once requirements are done will be ready to give solid estimates for development and testing and will fill in timelines around that. - Karen – Where does Serena upgrade fit in schedule? - Dave – Will be included in ERCOT requirement section. - Kathy Scott – Will there be 2 levels of testing – upgrade and project? - Dave – yes - Kathy – will MarkeTrak Task Force be reviewing risk assessment? - Dave – yes. marked as critical and MarkeTrak Task Force will be reviewing project going forward - Dave – suggest go forward with use cases, etc so by end of year will have to review 2011 PPL, so 12/9/10 is a good date to shoot for as is last meeting of the year. - Reviewed comments from market (to be sent to Dave)*** - Prioritize Phase 3 suggestions (Cosmetic, Database, Reporting, etc) - Reviewed prioritization document and added comments and priority recommendations - Redlined document to be posted on meeting page for this meeting*** - Review IAG/MT order completion process - Discussed issue where after BGN is submitted transitions immediately. If transaction rejects issue may have already been closed. - Discussed modification of user guide regarding closing of issues prior to regaining BGN transaction completing. - If edits made, should be bullet point 13. - Made notes for tentative user guide changes around IAG issues stated above requesting CR1 not close until transaction completed. - Some changes might require RMGRR - Redlined changes document to be posted on meeting page for this meeting *** - Kathy Scott – discussion on working group/task force merges - Group currently working around Release 3. Then stabilization and subsequently monitoring/SLA mode. - Suggested to go under TDTWG realm post stabilization of release 3 as they do SLAs already and can do monitoring of the tool itself. - If new release comes into play, consider re-implementing special team to review. - RMS and TAC leadership agreed with recommendations |
| Action Items / Next Steps: |  |  |
| - Co-chairs will continue to update requirements document with all new suggestions received before Dec. 9th. - Clarify flagged issues on the requirements document with the submitter - Continue to reach out to market participants to encourage MarkeTrak Task Force participation - Co-Chairs - Send comments from market to Dave Michelsen - Craig – post redline documents from this meeting (done) - Craig volunteered to combine the tips/tricks document and will add column for required fields |  |  |