| MCT Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT | Date: Friday, January 14, 2011 | Completed by: David Hanks |
| Attendees: Jennifer Frederick (Direct Energy), Kathryn Thurman (ERCOT), Ed Echols (Oncor), Gene Cervenka (ERCOT), Diane Rehfeldt (TNMP), Kyle Patrick (Reliant Energy), Johnny Robertson (TXU), Kathy Scott (CNP), Linda Roberts ( Ambit WebEx), Sal Perez (Nations Power - WebEx), Dow Lynch (ESG WebEx), Steven Bordelon (TNMP WebEx), , Misti Jeter (ISTNA), Shannon Lazaren (TXU), Gricelda Calzada (AEP), Kim Wall ( WebEx), Ken Fentress (TXU- WebEx,), Gricelda Calzada (AEP), Jonathan Landry (Gexa Energy), Becky Taylor (CNP WebEx), Fernando (StarTex – WebEx), K.Farley (ERCOT – WebEx), Wade Vanderford (CNP – WebEx), Kim Wall (PPL – WebEx), |  |  |
| Issues and Concerns G.Cervenka asked if anyone had any issues and concerns that have come up from the TX SET Meeting. G.Cervenka will be tracking the Issues and Concerns going forward in a separate document. Project Manager Update: Introduction of Leo Castillo as the ERCOT Project lead for TX SET 4.0 Transaction Names Inventory V4.0 Spreadsheet Review G.Cervenka reviewed the transaction names inventory V4.0 spreadsheet. K.Scott asked that MCT designate which transactions deal with Muni Co-Ops. Test Script Creation G.Cervenka reviewed the test script creation and updated the scripts based on what transpired in the TX SET Meeting on January 13, 2011. Change Control 738 Critical Care Form fields compared to Requirements The critical care form was release by Public Utility Commission will have only a primary phone number and other phone number. TX SET added three types of phone numbers, which will require TX SET to create a new change control to update the document to just two phone numbers. The new change control will be written by K.Scott and K.Thurman. The new change control will be brought back to the next TX SET meeting. A change control call will be needed in order for TX SET to Recommend for Approval”. Change Control 740 REF~1P segment in 814_27 discussion D.Rehfeldt has some comments on the change control. There is concern that with the proposed changes we are changing the actual use of this code, that is currently used industry wide. K.Thurman stated that ERCOT just needs a way to close the business process if we receive an 814_27 accept and does not what the status of the Historical Usage order is in if an 867_02 is received it is forwarded to the CR. The Solution to Stacking will need to be updated based on this logic. D. Rehfeldt will create a new change control that will be discussed at the next Texas SET meeting. HIU code – It seems that was not the intent of the language. Gray Box – REF~1P needs to be updated to reflect better language. - Change Control 741 Relevance to be determined based on MVI/MVO priority processing discussion It was determined that this change control is being removed since ERCOT will go off the date requested instead of a priority code. - Business Day Definition This topic will be revisited again at a later date. The PUC still has to rule on the Business Day Definition. - Other Business Solutions to Stacking Document: Solutions to Stacking document was reviewed by G.Cervenka and updated for Historical Usage. Requirements Document: K.Thurman has updated the requirement documents and G.Cervenka reviewed the document. There is a need for discussions on the “date calculator” on MIS and removing it. Date Calculator will be removed from MIS as requirements indicate. AMSR and AMSM – TDSP will need to send a file to ERCOT to update the ESI IDs K.Patrick suggested maybe using Visio slides for the different scenarios with regards to Switch Holds these two types Deferred Payment Plan and Metering Tampering will need the different scenarios. Discussion on how to load Switch Holds: How many Switch holds? 1000? A lot more than that. A onetime manual upload to start off and then updated from the TDSP transactionally. Some CRs do not really care about receiving the 814_20s therefore ERCOT could just load from a file. Direct Energy and Reliant have the necessary codes ready to be implemented into their system for the Switch Holds and Critical Care logic. K.Thurman stated that ERCOT has talked internally and ERCOT can load a file. If the Market does not want to get 814_20s. ERCOT can do either it depends on what the market would like to see happen. ERCOT would like to inform a broader audience in the market to get some feedback and see where market participants are on this matter. We can’t make the decision without at least having it in the agenda. This topic will be discussed on February 1, 2011 and decision will be made at that time. K.Scott thinks MCT may require more meetings than just once a month. The Switch Hold file has been built already and drafted and sent out. February 1st. 1- 5. For MCT Meeting. There was discussion on the Switch Hold, Deferred Payment and Tampering Charges. Add to the agenda - Switch Hold, Deferred Payment and Tampering Charges should there be a separate code. There is a need to have the PUC at the next meeting to interpret the rule. The charges have to be known as some as the tampering charges are that the time it is put on. J.Roberston stated that TXU does not have the solution in place but it the different scenarios need to be discussed in order to get a better idea of the number of codes needed Add the RMS listserv on the agenda for MCT. Question was asked when they would start reporting on percentage for completion. Most likely we will begin reporting to RMS in April, so it would need to be provided 2 weeks prior (March timeframe). Going forward MCT will meet prior to TX SET Adjourn |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |
| . R.Kindler wanted to ask CC747 – Page 7 - Reason for Change – The reason for change was in the wrong in the place we are not removing the entire Reason for Change. |  |  |
| Action Item for TX SET: Create a Script Sub-team as part of TX SET. |  |  |