| NPRR Number | 208 | NPRR Title | Registration and Settlement of Distributed Generation (DG) Less Than One MW |
| --- | --- | --- | --- |
| Impact Analysis Date | February 1, 2011 |
| Cost/Budgetary Impact | $5,000 - $10,000 |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | This Nodal Protocol Revision Request (NPRR) can be incorporated into a future scheduled Stabilization release upon ERCOT Board approval. The next achievable release window is September 2011, due to the 150 day market notice requirement for Load Profile changes. |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | Settlements & Billing (S&B) – Data Aggregation |
| ERCOT Business Function Impacts | A new business process will need to be put in place to produce the quarterly reports on the total unregistered installed capacity below the current threshold, summed by Load Zone. To support the new process a query will be built and a mechanism for the market to provide the required information will be implemented. |
| Grid Operations & Practices Impacts | No impact to grid operations and practices |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: Low

Comments

The implementation of NPRR208 should coincide with a Protocol language correction in a forthcoming ERCOT submitted NPRR to correct the formula for the reduction of wind excess generation to account for Daylight Savings Time adjustments in the Spring and Fall for Electric Service Identifiers (ESI ID)s with non- Interval Data Recorders (IDR)s.