| NPRR Number | 326 | NPRR Title | Adjust the Calculation of the Real-Time Settlement Point Price for a Resource Node |
| --- | --- | --- | --- |
| Impact Analysis Date | February 10, 2011 |
| Cost/Budgetary Impact | $15,000 to $20,000 |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | This NPRR can be implemented in a planned or off-cycle software release. ERCOT anticipates an implementation time-frame of two to four weeks upon ERCOT Board approval. |
| ERCOT Staffing Impacts (across all areas) | None |
| ERCOT Computer System Impacts | Market Management System (MMS) |
| ERCOT Business Function Impacts | None |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: Medium impact to MMS development. Impact on Other Projects: Deferred defects projects.

Comments

None.