| NPRR Number | 303 | NPRR Title | Requirement to Post PTP Options Cleared in DAM or Taken to Real-Time |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 10, 2011 |  |
| Cost/Budgetary Impact |  | If implemented standalone: Cost of manual option: One hour per day of ERCOT internal labor until automation Cost of automation: $10,000 - $15,000 If implemented together with NPRR293, Requirement to Post PTP Obligation Quantities Awarded in DAM (formerly “Requirement to Post CRR Option and Obligation Quantities Cleared in DAM or Taken to Real Time”): Cost of manual option: If added to the existing report, one hour per day of ERCOT internal labor until automation (already accounted in NPRR293 manual process). Cost of automation: 75% cost reduction if implemented as additional columns into the same report with NPRR293. Total cost estimated to be less than $5000. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | If implemented standalone: This NPRR can be incorporated into a future scheduled Stabilization release upon ERCOT Board approval. The target release window is July 2011. If implemented together with NPRR293: (Same release time as NPRR293) This NPRR can be incorporated into a future scheduled Stabilization release upon ERCOT Board approval. If added to the existing NPRR293 report, the target release window is May 2011. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional staffing impacts. |  |
| ERCOT Computer System Impacts |  | Market Management System (MMS) ( Current Day Reports (CDR) () Market Information System (MIS) ( |  |
| ERCOT Business Function Impacts |  | Implement an automated process to generate and post the quantities of Point-to-Point (PTP) Options Cleared in the Day-Ahead Market (DAM) or taken to Real-Time. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Combine with NPRR293 manual and automation effort.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: None. Impact on Other Projects: None.

Comments

None.