## Slide 1: MARS Taskforce
RMS Update February 16, 2011
Notes: <number>

## Slide 2: Initial Settlement
As of February 13, 2011
  Operating Date: February 6, 2011
  AMC ESI ID Totals: 2,335,651
  AMDG ESI ID Totals: 431
  Estimated Percentage: 1.354%
<number>
Notes: <number>

## Slide 3: Final Settlement
As of February 13, 2011
  Operating Date: December 19, 2010
  AMC ESI ID Totals: 2,138,963
  AMDG ESI ID Totals: 327
  Estimated Percentage: .04254%
<number>
Notes: <number>

## Slide 4: True-Up Settlement
As of February 13, 2011
  Operating Date: August 17, 2010
  AMC ESI ID Totals: 1,333,817
  AMDG ESI ID Totals: 202
  Estimated Percentage: 0.1193%
<number>
Notes: <number>

## Slide 5: AMS Meter Installation Status Report
Oncor (approximately):
Installed: 1,553,043 as of 01.31.2011
    Deployment Plan:
      2010 – 929,000 meters
      2011 – 902,000 meters
      2012 – 902,000 meters
<number>
Notes: <number>

## Slide 6: AMS Meter Installation Status Report
CNP (approximately):
Installed: 998,079 as of 01.31.2011
  Deployment Plan, includes projected growth:
      2010 – 756,684 meters
      2011 – 960,327 meters
      2012 – 373,423 meters
<number>
Notes: <number>

## Slide 7: AMS Meter Installation Status Report
AEP (approximately):
Installed: 187,653 as of 01.11.2011
  Deployment Plan schedule:
      2010 – 188,212 meters
      2011 – 251,571 meters
      2012 – 279,329 meters
      2013 – 278,280 meters
<number>
Notes: <number>

## Slide 8: Market AMS Installed Totals
<number>
Notes: <number>

## Slide 9: PUCT Project 34610
Advanced Metering Implementation Team (AMIT) Documentation & Meeting Schedules can be found on:
Public Utility Commission of Texas Project 34610 Website:
      http://www.puc.state.tx.us/electric/projects/34610/34610.cfm
<number>
Notes: <number>

## Slide 10: AMIT’s New Working Groups
Operations and Maintenance Working Group (OMWG)
    http://www.puc.state.tx.us/electric/projects/34610/AMITMtg111610/WorkgroupScopeandProcedures-OperationsandMaintenance.pdf
Project and Strategy Working Group (PSWG)
    http://www.puc.state.tx.us/electric/projects/34610/AMITMtg111610/WorkgroupScopeandProcedures-ProjectsandStrategy.pdf
<number>

## Slide 11: AMIT’s New Working Groups
Registration, Administration and Access Working Group (RAAWG)
  http://www.puc.state.tx.us/electric/projects/34610/AMITMtg111610/WorkgroupScopeandProcedures-RegistrationAdminstrationandAccess.pdf
Security Working Group (SWG)
  http://www.puc.state.tx.us/electric/projects/34610/AMITMtg111610/WorkgroupScopeandProcedures-Security.pdf
<number>

## Slide 12: Advanced Metering Implementation Team (AMIT)
FEBRUARY 2011
  8-9th (F2F)
    Tues: 9:30 AM – 5:30 PM
    Wed: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: PUCT Commission Hearing Room 7th Floor
        Address: 1701 N. Congress – Austin, TX
    WebEx and Conference Bridge will be provided for those wanting to attend via teleconference
<number>
Notes: <number>

## Slide 13: Advanced Metering Implementation Team (AMIT)
FEBRUARY 2011
  22nd (F2F)---CANCELLED
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
MARCH 2011
  29th (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
<number>
Notes: <number>

## Slide 14: Advanced Metering Implementation Team (AMIT)
APRIL 2011
  26th (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
MAY 2011
  24th (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
<number>
Notes: <number>

## Slide 15: Advanced Metering Implementation Team (AMIT)
JUNE 2011
  28th (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
JULY 2011
  26th (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
<number>
Notes: <number>

## Slide 16: Advanced Metering Implementation Team (AMIT)
AUGUST 2011
  23rd (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
SEPTEMBER 2011
  27th (F2F)
    Tues: 9:30 AM – 5:30 PM
      AMIT Steering Committee meeting
        Location: ERCOT Met Center Conference Room 206
<number>
Notes: <number>

## Slide 17: Questions?
<number>
Notes: <number>