| NPRR Number | 307 | NPRR Title | Change SASM Offer Procedures |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 24, 2011 |  |
| Cost/Budgetary Impact |  | Between $15k and $20k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This Nodal Protocol Revision Request (NPRR) can be incorporated into a future scheduled Market Management System (MMS) release upon ERCOT Board approval. The targeted MMS release window is May 2011. |  |
| ERCOT Staffing Impacts (across all areas) |  | No staffing impacts |  |
| ERCOT Computer System Impacts |  | Market Management System (MMS) |  |
| ERCOT Business Function Impacts |  | No change to business function |  |
| Grid Operations & Practices Impacts |  | No impact to Grid Operations & Practices |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: None

Comments

None.