| NPRR Number | 307 | NPRR Title | Change SASM Offer Procedures |
| --- | --- | --- | --- |
| Impact Analysis Date | February 24, 2011 |
| Cost/Budgetary Impact | Between $15k and $20k |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | This Nodal Protocol Revision Request (NPRR) can be incorporated into a future scheduled Market Management System (MMS) release upon ERCOT Board approval. The targeted MMS release window is May 2011. |
| ERCOT Staffing Impacts (across all areas) | No staffing impacts |
| ERCOT Computer System Impacts | Market Management System (MMS) |
| ERCOT Business Function Impacts | No change to business function |
| Grid Operations & Practices Impacts | No impact to Grid Operations & Practices |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: None

Comments

None.