## Slide 1: ERCOT SCR760 Update and Cost Benefit Analysis
March 3, 2011
TAC
Woody Rickerson
Director, Grid Coordination

## Slide 2: What does SCR760 do?
TAC
March 3, 2011
Topology Processor
CRR Models
NMMS db
Annual Planning Models
Standard PMCR information
Model on Demand (MOD)
Market Participants
NOMCRs
PMCRs
Std. PMCRs
Operations Models
Std. PMCR info
Increased Consistency
Between all Models

## Slide 3: SCR760 Cost Benefit Analysis
TAC
March 3, 2011
ERCOT and TSPs agree on need for SCR760
Projected Benefits are greater than Projected Costs
Benefits are derived from eliminating the need to initially create and then maintain 4000 Standard PMCRs up to 10 times per year

## Slide 4: SCR760 Additional Benefits
TAC
March 3, 2011
Leverages existing TSP databases containing previously-vetted planning data to create future cases.
Eliminates the need for approximately 4000 Standard Planning Model Change Requests (PMCR) as the required data will be applied directly to the Network Model through the standard NOMCR process.
The Planning Models created from NMMS will support the improvements being made to the load flow software annually updated by the ERCOT staff, ERCOT stakeholders, and the majority of the TSPs in accordance with good utility practice.
Reduces the risk of errors due to the necessity to initially submit and review Planning Model Changes Requests every time planning cases are built and updated, up to 10 times per year.
Increases the consistency of the CRR and Annual Planning Models since SCR760 items will now be modeled in the CRR model.

## Slide 5: SCR760 Implementation Timeline (subject to BOD approval)
TAC
March 3, 2011
SCR760-7, 8
SCR760-2, 4, 6, 9
SCR760 - 3
5/11
7/11
9/11
2/12
3/12
7/12
8/12
4/12 Planning Go-live with TP seed
* ERCOT to provide monthly updates to ROS on SCR760 progress
SCR760 – 1, 6
1/13

## Slide 6
Questions
March 3, 2011
TAC