## Slide 1: LPGRR044 Distributed Generation (DG) Profile Segment Implementation Plan
Notes: <number>

## Slide 2: DG Background
<number>
HB 3693 requires that ERCOT implement the settlement of distributed renewable generation as of 1/1/2009
At the request of DGTF, PWG provided NIDR DRG profiles by 1/2009 for premises of with DRG of 50 kW or less
NPRR208 changes registration requirements for non-renewable distributed generation less than or equal the DG registration threshold
NPRR208 gray-box section modifies the method for allocating energy exported to the grid by wind DG
System changes are required to implement NPRR208 gray-box language
  PWG has developed DG Load Profile Segment assignments and Profile Models (same as respective ‘standard’ models) to be applied to ESI IDs with non-PV and non-wind distributed generation
112 new Load Profile IDs require a market notice of at least 150 days prior to their implementation
Currently 1544 valid Profile IDs based on LPRRR042 approval
Notes: <number>

## Slide 3: Anticipated DG Profile Segment Timeline
<number>
System changes (from NPRR208) necessary to implement this LPGRR are expected to be completed in September 2011.
Anticipated implementation date for this LPGRR
If urgency is granted: September 2011
If urgency is not granted: October 2011
The implementation date for the DG profile segments will be dependent on completion of system changes described in the gray-box language and the notice of 150 days (or more).
  ERCOT to begin posting forecasted profiles 3 days before implementation date
  ERCOT to begin posting backcasted profiles 1 day after implementation date
Notes: <number>

## Slide 4: DG Profile Segment Assignment Transition
<number>
System changes for this effort will be prioritized by the market as part of the post go-live prioritization process. Once the schedule is known, the 150-day notice will be given to try to coincide with the project completion date.
Once the 150-day market notice is published, TDSPs may begin sending documentation to ERCOT initiating a DG Profile Segment assignment request
ERCOT will accumulate and validate DG requests
Within five business days after the implementation date, ERCOT shall send files of validated change requests to TDSPs for disposition
Once TDSPs receive validated change requests from ERCOT, they may submit 814_20 transactions changing to DG Profile Segments with an effective date of a meter reading on or after the implementation date
Notes: <number>

## Slide 5: Appendix
<number>
Projected Schedule Based on Urgent Timeline
Allows for September 2011 Implementation
PWG review – January 26, 2011
LPGRR filed January 31, 2011
Urgency request to COPS standing members on January 31, 2011
COPS Review – February 8, 2011
TAC Review – March 3, 2011
150-Day (minimum) Market Notice for DG Profile Segments: March 4, 2011
The implementation date for the DG profile segments will be dependent on completion of system changes (expected Sep. 2011) described in the gray-box language and the 150 day notice.
  ERCOT to begin posting forecasted profiles 3 days before implementation date
  ERCOT to begin posting backcasted profiles 1 day after implementation date
Notes: <number>

## Slide 6: Appendix
<number>
Projected Schedule Based on Normal Timeline
Allows for October 2011 Implementation
PWG review – January 26, 2011
LPGRR filed January 31, 2011
21 day comment period ends February 21, 2011
PWG Language Consideration – February 23, 2011
PWG IA Review – March 23, 2011
COPS Review – April 12, 2011
TAC Review – May 5, 2011
150-Day (minimum) Market Notice for DG Profile Segments: May 6, 2011
The implementation date for the DG profile segments will be dependent on completion of system (expected Sep. 2011) changes described in the gray-box language and the 150 day notice.
  ERCOT to begin posting forecasted profiles 3 days before implementation date
  ERCOT to begin posting backcasted profiles 1 day after implementation date
Notes: <number>