|  |  |  |  |
| --- | --- | --- | --- |
| NRR  Number | 323 | NRR  Title | Correct DAM Credit Exposure Language and Enable Qualified Expiring CRRs to Offset PTP Bid Exposure |
| Impact Analysis Date | | March 2, 2011 | |
| Cost/Budgetary Impact | | $375k - $475k | |
| Estimated Project Duration\*  \*Unless otherwise indicated, project time requirements begin upon project initiation. | | This Nodal Protocol Revision Request (NPRR) can be incorporated into a future scheduled release upon ERCOT Board approval.  The next achievable target implementation is October 2011. | |
| ERCOT Staffing Impacts (across all areas) | | No impacts to ERCOT staffing. | |
| ERCOT Computer System Impacts | | Market Management System (MMS)  MP Registration System (REG)  Enterprise Integration (EIP) | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Alternatives for a More Efficient Implementation *(include explanation of impacts)* |
| None offered. |

|  |
| --- |
| Evaluation of Interim Solutions *(e.g., manual workarounds)* |
| None offered. |

|  |
| --- |
| Feasibility of Implementation |
| **Impact on Resource Availability:** Medium impact to resources  **Impact on Other Projects:** Medium impact to other projects. |

|  |
| --- |
| Comments |
| None. |