| NRR Number | 290 | NRR Title | ERCOT Publication of DAM PSS/E Files |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 16, 2011 |  |
| Cost/Budgetary Impact |  | $20,000 to $25,000 |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This Nodal Protocol Revision Request (NPRR) can be incorporated into a future scheduled stabilization release upon ERCOT Board approval. The target release window is August 2011. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | Market Management System (MMS) Market Information System (MIS) |  |
| ERCOT Business Function Impacts |  | Enhance the MMS system to support the creation of a Power System Simulator for Engineering (PSS/E) model and supporting files for posting prior to the Day-Ahead Market (DAM). |  |
| Grid Operations & Practices Impacts |  | No impact to grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

ERCOT is currently producing a PSS/E model and supporting files with each weekly model load. These files were originally created to support Market Trials and are produced using certain semi-automated tools and manual intervention. These tools will need to be enhanced to support a daily posting.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: Low

Comments

The estimates in this Impact Analysis are based on the proposal outlined in the 2/16/11 ERCOT comments.