## Slide 1
Business Integration Update
March 2011

## Slide 2: Business Integration Update – Agenda
  Project Portfolio p. 3-4
  Phase 2 of Parking Deck Impact Assessment p. 5
  Appendix
    Guidelines for Assigning Items to the IA Phases p. 7
    Phase 1 Results p. 8-11
    Phase 3 Items p. 12
    Phase 4 Items p. 13

## Slide 3: Project Portfolio – as of 3/7/2011

## Slide 4: Project Portfolio – as of 3/7/2011

## Slide 5: Parking Deck and New NPRR/SCR Prioritization
Phase 2 of Parking Deck IAs and CBAs
  NPRR210: Wind Forecasting Change to P50, Sync with PRR841
  NPRR240: Proxy Energy Offer Curve
  NPRR241: Aggregate Incremental Liability (AIL) Calculation and Credit Reports Publish Corrections
  NPRR244: Clarification of Other Binding Documents
  NPRR256: Sync Nodal Protocols with PRR787, Add Non-Compliance Language to QSE Performance Standards
  SCR755: ERCOT.com Website Enhancements
Proposed Schedule
  February/March - IA/CBA development
  March - Market subcommittee review
  April - Market subcommittee endorsement
  May - TAC and Board consideration

## Slide 6
Appendix

## Slide 7: Parking Deck Prioritization – Guidelines
  Guidelines for Determining Placement of a Parking Deck Item in the Impact Assessment Phases
    Priority
    Perceived impact on reliability and the market based on our experience since Nodal go-live
    Availability of Resources to Conduct Impact Assessments
    Complexity
      Likely Placement in Release 2.0
        Planning begins Q3 2011
        Implementation expected in 2012
      Dependencies with Other Changes
    Elimination of Manual Workarounds

## Slide 8: Parking Deck Prioritization
Phase 1 – First Phase of Impact Analysis & Cost Benefit Analysis
  NPRR208: Registration and Settlement of Distributed Generation (DG) Less Than One MW
  NPRR219: TSPs Must Submit Outages for Resource Owned Equipment and Clarification of Changes in Status of Transmission Element Postings
    Includes NOGRR050: Resolution of Reporting Issues Related to NPRR219
  NPRR221: Day-Ahead Market and Real-Time Market Default Allocation Changes
  NPRR251: Synchronization of PRR845, Definition for IDR Meters and Optional Removal of IDR Meters at a Premise Where an Advanced Meter Can be Provisioned
  NPRR282: Dynamic Ramp Rates Use in SCED
  * NPRR285: Generation Resource Base Point Deviation Charge Corrections
  NPRR290: ERCOT Publication of DAM PSS/E Files
  NPRR293: Requirement to Post PTP Obligation Quantities Awarded in DAM
  NPRR302: Correct Fuel Type Language for Mitigated Offer Cap
  NPRR303: Requirement to Post PTP Options Cleared in DAM or Taken to Real-Time
  SCR760: Recommended Changes Needed for Information Model Manager and Topology Processor for Planning Models
    Includes SCR759: acLineSegment Name Length Increase in Information Model Manager
Schedule
  December/January - IA/CBA development
  January - Market subcommittee review
  February - Market subcommittee endorsement
  March - TAC and Board consideration
* NPRR285 will go to TAC in February. If the Board approves, ERCOT will seek to expedite the implementation of the curtailment flag portion.

## Slide 9: Impact Analysis Results – Phase 1 Items
2011 Implementation Recommended
  NPRR208 – Registration & Settlement of Distributed Generation (DG) Less Than 1 MW
    Est. Cost = $5k-$10k Target Delivery = September 2011 (150 day notice required)
  NPRR251 – Sync PRR845, Definition for IDR Meters and Optional Removal of IDR Meters at a Premise Where an Advanced Meter Can be Provisioned
    Est. Cost = $30k-$50k Target Delivery = June 2011
  NPRR282 – Dynamic Ramp Rates Use in SCED
    Est. Cost = $30k-$35k Target Delivery = June 2011
  NPRR293 – Requirement to Post PTP Obligation Quantities Awarded in DAM
    Est. Cost = $12k-$15k Target Delivery = May 2011

## Slide 10: Impact Analysis Results – Phase 1 Items
Implementation Not Recommended at This Time
  NPRR219 – Resolution of Alignment Items A33,A92,A106,A150 - TSPs Must Submit Outages for Resource Owned Equipment & Clarification of Changes in Status of Transmission Element Postings
    Cost to implement greatly exceeds the offsetting labor savings achieved with this project ($565k-$750k)
    Need to consider alternate approaches or combining with one or more related efforts
  NOGRR050 – Resolution of Reporting Issues Related to NPRR219
    Not recommended at this time due to its connection to NPRR219

## Slide 11: Impact Analysis Results – Additional Phase 1 Items
Additional Items Assessed in the Same Timeframe as Phase 1
  NPRR285 – Generation Resource Base Point Deviation Charge Corrections
    Est. Cost = $30k-$40k Target Delivery = June 2011
    Attempting to expedite the curtailment flag portion
    TAC approved in February – will be considered by the Board in March
  NPRR290 – ERCOT Publication of DAM PSS/E Files
    Est. Cost = $15k-$25k Target Delivery = August 2011
  NPRR302 – Correct Fuel Type Language for Mitigated Offer Cap
    Est. Cost = <$5k Target Delivery = March 2011
    Board approved in January
  NPRR303 – Requirement to Post PTP Options Quantities Cleared in DAM or Taken to Real Time
    Est. Cost = $10k-$15k Target Delivery = July 2011
  NPRR221 – Automated Default Uplift Invoice
    Est. Cost = $45k-$65k Target Delivery = September 2011
    Information only item – this is the automation of existing Protocol requirements
  SCR759 – acLineSegment Name Length Increase in Information Model Manager
    Potentially combined with SCR760
  SCR760 – Recommended Changes Needed for Information Model Manager and Topology Processor for Planning Models
    Estimated Cost = $1.9M-$2.4M

## Slide 12: Parking Deck Prioritization
Phase 3 of Parking Deck IAs and CBAs
  NPRR131: Ancillary Service Trades with ERCOT
    May move from Phase 3 to TBD based on outcome of a revision that is being drafted
  NPRR181: FIP Definition Revision
  NPRR207: Unit Deselection
  NPRR222: Half-Hour Start Unit RUC Clawback
  NPRR257: Synchronization with Nodal Operating Guide Section 9, Monitoring Programs
    Due to complexity, IA/CBA development might not finish until Phase 4
  NPRR258: Sync with PRR824 and PRR833 and Additional Clarifications
  NPRR260: Providing Access to MIS Secure Area to MIS Registered Users
  NPRR272: Definition and Participation of Quick Start Generation Resources
  NOGRR034: Rescind Telemetry Performance Calculation Exclusions
Proposed Schedule
  April/May - IA/CBA development
  May - Market subcommittee review
  June - Market subcommittee endorsement
  July - TAC and Board consideration

## Slide 13: Parking Deck Prioritization
Phase 4 – Final Phase of Parking Deck IAs and CBAs
  NPRR146: ICCP Telemetry Information Submittals
  NPRR153: Generation Resource Fixed Quantity Block Offer
Proposed Schedule
  June/July - IA/CBA development
  July - Market subcommittee review
  August - Market subcommittee endorsement
  September - TAC and Board consideration
TBD
  NPRR164: Resubmitting Ancillary Service Offers in SASM
    Pending resolution of NPRR307
This would conclude the Impact Analysis and CBA development of the Board-approved Parking Deck items