| NRR Number | 339 | NRR Title | Modifications to Heuristic Rules to Determine LMP at De-energized Electrical Bus and Treatment of CRR Offers at De-energized Settlement Points |
| --- | --- | --- | --- |
| Impact Analysis Date | March 18, 2011 |
| Cost/Budgetary Impact | Less than $100k. |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | Estimated Duration: Phase 1 – Real Time Market (8 weeks) Phase 2 – Day Ahead Market (6 weeks) Target Implementation: TBD |
| ERCOT Staffing Impacts (across all areas) | No ERCOT staffing impacts. |
| ERCOT Computer System Impacts | Market Management System (MMS) Commercial System Integration* (CSI) Settlement and Billing* * (potential impacts depending on design, estimates included in IA). |
| ERCOT Business Function Impacts | Real-Time Market Business Practices Day-Ahead Market Business Practices |
| Grid Operations & Practices Impacts | No impacts to Grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Medium impact to resources in Energy and Market Management System (EMMS) development and Commercial Application services. Impact on Other Projects: Medium impact to ongoing projects.

Comments

None.