| NRR Number | 310 | NRR Title | Expand Output Schedule Acceptable Range to Include HSL and LSL |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 23, 2011 |  |
| Cost/Budgetary Impact |  | Between $10k - $15k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: 4-6 week release cycle This NPRR can be incorporated into a future schedule release upon ERCOT Board approval. The earliest targeted release window is August 2011 |  |
| ERCOT Staffing Impacts (across all areas) |  | No impact to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | Market Management System (MMS) Settlements & Billing (S&B) |  |
| ERCOT Business Function Impacts |  | No ERCOT business function impacts. |  |
| Grid Operations & Practices Impacts |  | No impact to ERCOT Grid Operations and Practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Low impact to MMS resources; Med impact to S&B resources Impact on Other Projects: Low

Comments

None.