| NPRR | 327 | NPRR Title | State Estimator Data Redaction Methodology |
| --- | --- | --- | --- |
| Impact Analysis Date |  | February 22, 2011 |  |
| Cost/Budgetary Impact |  | Preliminary Estimate $120k to $130k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This Nodal Protocol Revision Request (NPRR) can be incorporated into a future scheduled release upon ERCOT Board approval. The earliest targeted release window is Q4 2011. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional Full-Time Equivalents (FTEs) needed. |  |
| ERCOT Computer System Impacts |  | The ERCOT Market Information System (MIS) and Enterprise Information Services (EIS) systems will be impacted by this NPRR. |  |
| ERCOT Business Function Impacts |  | None. |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Medium impact to EIS team. Impact on Other Projects: Potential medium impacts to projects involving the EIS teams.

Comments

ERCOT will be able to clearly assess the impacts to resources and other projects after language is finalized through the stakeholder process.