| NPRR Number | 329 | NPRR Title | Correct Security Classification Changes for Extracts/Reports |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 31, 2011 |  |
| Cost/Budgetary Impact |  | Between $5k and $10k See comments below |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This NPRR can be incorporated into a future scheduled Market Information System (MIS) and ERCOT.com release upon ERCOT Board approval. The targeted release window is May 2011. See comments below |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing |  |
| ERCOT Computer System Impacts |  | MIS portal ERCOT.com website |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations & practices |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: Low

Comments

The costs reflected in this Impact Analysis are based on NPRR329 as originally submitted (2/23/11). The PRS-approved language (03/24/11 PRS Report) requires ERCOT to identify, verify, and redact individual Load data for four State Estimator Load reports upon development of a redaction methodology. As noted in the 03/31/11 ERCOT comments, ERCOT is unable to currently identify single Load points other than Private Use Networks to perform a complete redaction for reporting. Therefore, ERCOT has not quantified the costs of implementing NPRR329 as approved in the 03/24/11 PRS Report in this Impact Analysis Report.