| NPRR Number | 343 | NPRR Title | CRR Bid and PTP Obligation Bid Criteria Change |
| --- | --- | --- | --- |
| Impact Analysis Date |  | March 30, 2011 |  |
| Cost/Budgetary Impact |  | Between $400k-$450k. |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The estimated duration and target implementation for implementing this NPRR is yet to be determined. |  |
| ERCOT Staffing Impacts (across all areas) |  | No ERCOT staffing impacts. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Market Management System (MMS) - CRR System (CRR) - Current Day Reporting (CDR) - Enterprise Information Services (EIS) - Market Information System (MIS) - Enterprise Integration (EIP) |  |
| ERCOT Business Function Impacts |  | ERCOT will make appropriate changes to the Day-Ahead Market (DAM) Business Practices to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impact to ERCOT Grid operations or practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

ERCOT will develop interim tools to: - Determine and evaluate problematic Electrically Similar Settlement Points. - Delete Point-to-Point (PTP) Obligation bids. - Provide reports of Electrically Similar Settlements Points.

Feasibility of Implementation

Impact on Resource Availability: There will be a medium to high impact to resources across ERCOT. Impact on Other Projects: There will be high impact to ongoing or pending projects as a result of this NPRR.

Comments

None.