| NPRR Number | 348 | NPRR Title | Generation Resource Start-Up and Shut-Down Process |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 6, 2011 |  |
| Cost/Budgetary Impact |  | Between $80k and $85k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated duration: 13-15 weeks. The time-line for implementing this Nodal Protocol Revision Request (NPRR) has not yet been determined. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impact to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following systems will be impacted: - Market Management System (MMS) - Settlement and Billing (S&B) - Enegery Management System (EMS) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No Impact to ERCOT Grid Operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Medium impact to development resources in the following areas: EMS, MMS, EDW and S&B. Medium to high impact to EMMS test integration. Impact on Other Projects: Medium impact on other onging projects.

Comments

None.