| NPRR Number | 343 | NPRR Title | CRR Bid and PTP Obligation Bid Criteria Change |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 7, 2011 |  |
| Cost/Budgetary Impact |  | Fully automated solution $400k-$450k Interim manual solution: Initial $25k plus $11k average monthly cost until automation. |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) has not yet been determined. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be ERCOT staffing impacts to Market Operations during the interim manual solution period. No ERCOT staffing impacts after automation. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Market Management System (MMS) - CRR System (CRR) - Current Day Reporting (CDR) - Enterprise Information Services (EIS) - Market Information System (MIS) - Enterprise Integration (EIP) |  |
| ERCOT Business Function Impacts |  | ERCOT will make appropriate changes to the Day-Ahead Market (DAM) Business Practices to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impact to ERCOT Grid operations or practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

ERCOT will build interim tools (where practical) to: - Evaluate the problematic Electrically Similar Settlement Points and support a semi-manual Process - Evaluate and delete Point-to-Point Obligation bids - Provide interim Electrically Similar Settlements Points report This solution is expected to mitigate problematic issues until a fully automated solution can be established.

Feasibility of Implementation

Impact on Resource Availability: There will be a medium to high impact to resources across ERCOT. Impact on Other Projects: There will be high impact to ongoing or pending projects as a result of this NPRR.

Comments

None.