| SCR Number | 764 | SCR Title | Public Access to Select MIS Dashboards |
| --- | --- | --- | --- |
| Impact Analysis Date | April 28, 2011 |
| Cost/Budgetary Impact | Between $100k and $125k. |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | Estimated Duration: Approximately 4 months. The time-line for implementing this System Change Request (SCR) has not yet been determined. Please see the Project Priority List (PPL) for additional information. |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT system(s) will be impacted: Current Day Reports (CDR) Market Information System (MIS) ERCOT.com |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: Low

Comments

The above estimate is for displaying dashboards as image files (i.e. no input parameters), which are refreshed at the same rate as the underlying data. The dashboards will be developed using standard rendering tools.