| NPRR Number | 365 | NPRR Title | Change in Resource Outage Approvals from Eight to 90 Days |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 4, 2011 |  |
| Cost/Budgetary Impact |  | Between $15k to $20k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: Approximately 8-10 weeks The time-line for implementing this Nodal Protocol Revision Request (NPRR) has not yet been determined. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No ERCOT staffing impacts. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Outage Scheduler |  |
| ERCOT Business Function Impacts |  | ERCOT will update business functions related to outage coordination. |  |
| Grid Operations & Practices Impacts |  | ERPCOT will update business practices related to outage coordination. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: N/A Impact on Other Projects: N/A

Comments

None.