## Slide 1
Business Integration Update
May 2011

## Slide 2: Business Integration Update – Agenda
  2011 Project Portfolio Update p. 3-6
    Project Portfolio Gantt Chart
    Recent Developments
  Parking Deck Impact Assessment p. 7-8
  2012 Project Prioritization p. 9-11

## Slide 3: Project Portfolio – as of 4/29/2011

## Slide 4: Project Portfolio – as of 4/29/2011

## Slide 5: Project Portfolio – as of 4/29/2011

## Slide 6: Project Portfolio – Recent Developments
TAC Approved Several Additions to the PPL
  NPRR326, NPRR350, SCR764
  Pending Board consideration
Recent Project Go-Lives Announced
  NPRR285 – Implementation of Curtailment Flag for Intermittent Renewable Resources (IRRs)
    Effective 5/18/2011
  NPRR293 / NPRR303 – Automation of postings previously delivered manually
    Effective 5/18/2011
  NPRR329 – Moving various reports from MIS Secure to MIS Public
    Effective 5/18/2011
Added Section to PPL to Track Significant Updates
  Still being populated

## Slide 7: Parking Deck Impact Assessments
Preliminary Results
  Completed IAs
    NPRR210: Wind Forecasting Change to P50, Sync with PRR841
    NPRR240: Proxy Energy Offer Curve
    NPRR241: Aggregate Incremental Liability (AIL) Calculation and Credit Reports Publish Corrections
    NPRR256: Sync with PRR787, Add Non-Compliance Language to QSE Performance Standards
ERCOT will bring the results of Phase 2 and 3 impact assessment to the June market subcommittee meetings for consideration
$45k – $55k
$50k – $60k
$100k - $120k
$120k - $135k

## Slide 8: Parking Deck Impact Assessments
Preliminary Results (continued)
  IAs Still in Progress (mid-May completion expected)
    NPRR181: FIP Definition Revision
    NPRR207: Unit Deselection
    NPRR222: Half-Hour Start Unit RUC Clawback
    NPRR244: Clarification of Other Binding Documents
    NPRR272: Definition and Participation of Quick Start Generation Resources
  Further Discussion with Market Likely to be Requested
    NPRR257: Synchronization with Nodal Operating Guide Section 9, Monitoring Programs
    NPRR258: Sync with PRR824 and PRR833 and Additional Clarifications
    NPRR260: Providing Access to MIS Secure Area to MIS Registered Users
    SCR755: ERCOT.com Website Enhancements
    NOGRR034: Rescind Telemetry Performance Calculation Exclusions

## Slide 9: 2012 Project Prioritization – Schedule
April 2011
  ERCOT prepares draft 2012 project list and reviews schedule with market
    Request input from the market on new additions
May 2011
  Initial review at market subcommittee meetings
    COPS (May 10)
    WMS (May 11)
    ROS (May 12)
    RMS (May 18)
June 2011
  Approval/endorsement by market subcommittees
    COPS (June 14)
    WMS (June 15)
    ROS (June 16)
    RMS (June 22)
    PRS (June 23)
July 2011
  Approval/endorsement by TAC (July 7)
  Available for F&A and Board review (July 18)

## Slide 10: 2012 Project Prioritization – Draft PPL Preview
Items in yellow are of special interest to the PUCT and market

## Slide 11: 2012 Project Prioritization – Draft PPL Comments
Due to recent Data Center Hardware project, 2012 is expected to have a more labor-intensive project mix than usual
  Therefore, a lower project budget is anticipated
  Current working number = $15M
Key Areas of Focus
  Continuation of critical projects started in 2011
    Texas SET 4.0, Nodal Release 2.0, SCR760
    Market Participant Online Data Entry (expected to begin in 2011)
  Projects supporting PUCT rulings
    REC Enhancements, Texas SET 4.0, MarkeTrak Enhancements
  Managing change with a structured release schedule
    Nodal Release 2.0, 2.1, 2.2
      Current and future NPRRs, SCRs, etc.
  Catching up on IT software updates that were deferred to avoid conflicts with Nodal delivery
    Oracle Upgrade, EMS Upgrade, Content Mgmt, Informatica