| NPRR Number | 258 | NPRR Title | Synchronization with PRR824 and PRR833 and Additional Clarifications |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 7, 2011 |  |
| Cost/Budgetary Impact |  | Between $55k and $60k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: 8 to 10 weeks The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT computer systems will be impacted: - Energy Management System (EMS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update it business functions to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Low Impact on Other Projects: Low

Comments

ERCOT EMS system will use default Governor Dead-band and Droop data for initial production migration and update it with surveyed data when it becomes available. This revised Impact Analysis is applicable to the grey-boxed portions of NPRR258.