| SCR Number | 766 | NRR Title | Load Zone and Hub LMPs Distributed by ICCP (formerly “Load Zone Price Distributed by ICCP”) |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 8, 2011 |  |
| Cost/Budgetary Impact |  | Between $13k and $15k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated Duration:2 weeks |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing |  |
| ERCOT Computer System Impacts |  | The following ERCOT computers systems would be impacted: - Market Management System (MMS) - Energy Management System (EMS) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions |  |
| Grid Operations & Practices Impacts |  | The Inter-Control Center Communications Protocol (ICCP) handbook will be updated |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Low development impact to MMS and medium impact to EMS. Impact on Other Projects:

Comments

None.