| NPRR Number | 309 | NPRR Title | Providing STWPF to QSEs Contractually Affiliated with WGR |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 17, 2011 |  |
| Cost/Budgetary Impact |  | Between $55k and $60k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated Duration: 14 to 18 weeks. |  |
| ERCOT Staffing Impacts (across all areas) |  | There will be an additional impact of 0.25 full-time equivalent (FTE) across ERCOT departments. |  |
| ERCOT Computer System Impacts |  | The following ERCOT computers systems would be impacted: - Registration system (SIEBEL) - Enterprise Integration Project (EIP) |  |
| ERCOT Business Function Impacts |  | Existing business functions can accommodate this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to grid operations and practices |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: Impact on Other Projects:

Comments

Although the NPRR requires publication of the Short-Term Wind Power Forecast (STWPF) only, both the STWPF and Wind-powered Generation Resource Production Potential (WGRPP ) will be provided consistent with the existing practice of sending such data to WGRs.