| NPRR Number | 376 | NPRR Title | CRR Volume Limitation Enhancements |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 5, 2011 |  |
| Cost/Budgetary Impact |  | Between $50,000 and $55,000 |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated duration: 8 weeks. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT computer systems would be impacted: - Congestion Revenue Rights (CRR) - Enterprise Information Services (EIS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its CRR businss process to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Impact on Other Projects: The implementation of this NPRR will be coordinated with other efforts in the CRR business area and with the vendor.

Comments

None offered.