| NPRR Number | 379 | NPRR Title | EILS Dispatch Sequence and Performance Criteria Upgrades |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 14, 2011 |  |
| Cost/Budgetary Impact |  | Between $55k and $65k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated duration Between 15 to 20 weeks. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing |  |
| ERCOT Computer System Impacts |  | The following ERCOT computer systems would be impacted: - Enterprise Integration (EI) - Market Management System (MMS) - Enterprise Information Service (EIS) - Market Information System (MIS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its demand response functions in response to this NPRR. |  |
| Grid Operations & Practices Impacts |  | System operators will undergo training and ERCOT will update its grid operations procedures to implement this NPRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

None.