| NRR Number | 272 | NRR Title | Definition and Participation of Quick Start Generation Resources |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 6, 2011 |  |
| Cost/Budgetary Impact |  | Between $145k - $160k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: 20 to 22 weeks. The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Energy Management System (EMS) - Market Management System (MMS) - Commercial Systems Integration (CSI) - Settlements & Billing Systems (S&B) - Current Day Reporting (CDR) - Enterprise Information Service (EIS) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Impact on Other Projects:

Comments

This revised Impact Analysis is applicable to the grey-boxed portions of NPRR272.