## Slide 1
Business Integration Update to PRS
Troy Anderson
ERCOT
Enterprise Project Portfolio Management
August 18, 2011

## Slide 2: Business Integration Update – Agenda
  2011 Project Portfolio Update p. 3-7
    Project Portfolio Gantt Chart
    Upcoming Activities
  2011 Project Spending Update p. 8
  2012 Project Prioritization p. 9-10
    Board approves ERCOT budget on 8/16/2011
  Cost Benefit Analysis Revisions p. 11-15
    ERCOT Recommended Changes

## Slide 3: Project Portfolio Status – as of 8/16/2011

## Slide 4: Project Portfolio Status – as of 8/16/2011

## Slide 5: Project Portfolio Status – as of 8/16/2011

## Slide 6: Project Portfolio Status – as of 8/16/2011

## Slide 7: Project Portfolio – Upcoming Activities
Go-Lives Planned for August / September
  NPRR323 – Correct DAM Credit Exposure Language and Enable Qualified Expiring CRRs to Offset PTP Bid Exposure
    PTP Options portion went live in July
    Energy Only portion to go-live effective 8/24/2011
  NPRR208 – Registration and Settlement of DG <1 MW
    Go-live 8/24/2011 (Effective 9/1/2011)
  NPRR221 – Automated Default Uplift Invoice
    Effective 8/24/2011
  NPRR350 – Change to the Security Classification of the System Ancillary Service Capacity Monitor Dashboard
    Effective 8/28/2011
  SCR764 – Public Access to Select MIS Dashboards
    Effective 8/28/2011 (initial phase will deliver the Real Time System Conditions Dashboard)
  NPRR376 – CRR Volume Limitation Enhancements
  NPRR346 – Removal of Redundant Posting Req. Related to Electrical Bus Changes
  PR50088 – Data Research and Reporting
    Multi-year project replacing a retail data reporting repository
Note: Projected Go-Live dates are subject to change. Please watch for market notices as the effective dates approach.

## Slide 8: 2011 Project Spending Update – 8/16/2011
PPL | Initial Budget | Current Budget | Forecast | YTD Actual
Data Center Hardware | $ 33,715,000 | $ 28,178,937 | $ 24,928,987 | $ 18,552,552
Other Projects | $ 8,185,000 | $ 8,185,000 | $ 7,669,676 | $ 2,906,057
Totals | $ 41,900,000 | $ 36,363,937 | $ 32,598,663 | $ 21,458,609
* Data Center Hardware Budget reduced by the amount of purchasing accelerated from 2011 to 2010 ($5.5M)
*

## Slide 9: 2012 Project Prioritization – Schedule
April 2011
  ERCOT prepares draft 2012 project list and reviews schedule with market
May 2011
  Initial review at market subcommittee meetings
    COPS (May 10)
    WMS (May 11)
    ROS (May 12)
    RMS (May 18)
June 2011
  Approval/endorsement by market subcommittees
    COPS (June 14)
    WMS (June 15)
    ROS (June 16)
    RMS (June 22)
    PRS (June 23)
July 2011
  Endorsement by TAC (July 7)
  Available for F&A and Board review (July 18)
August 2011
  Board Review and Approval (August 16)
ü
ü
ü
COPS endorsed 3 changes in rank
ü
ü
ü
ü

## Slide 10: 2012 Project Prioritization – Funding Summary – $15M Budget
Project Category | Target Funding | Projects Started in Previous Years | New 2012 Projects
Regulatory | $ 1,600,000 | 2 | 1
Business Strategy | $ 5,950,000 | 5 | 15
Efficiencies & Enhancements | $ 2,050,000 | 2 | 9
Technical Foundation | $ 6,500,000 | 4 | 7
Total | $ 16,100,000 | 13 | 32
ERCOT will manage within the projected $15M project funding allocation.
As active projects move through the project lifecycle and new projects are considered for initiation, they will be reassessed for criticality, cost/benefit and resource availability against other projects in the portfolio.
Inclusion on the preliminary 2012 PPL does not guarantee funding!
Board approved $15M project funding

## Slide 11: Cost Benefit Analysis
Current Process
  CBA form is posted for all revision requests with a cost impact
    ERCOT coordinates collection of CBA data (including market input)
  CBA is completed during the same timeframe as the Impact Analysis
  Cost and benefit information used in the TAC and Board slides is collected from various sources (primarily the revision request and CBA)
Issues with Current Approach
  Limited transparency of input into CBA process
  For urgent revision requests, the CBA is often compiled at the last minute (allowing for limited validation time)
  Details included in the CBA are often not approved by the appropriate subcommittee(s) due to the timing of the CBA data collection and posting
  Cost and benefit estimates with varying degrees of precision are summed together
  Charging ERCOT staff with the task of assembling market costs and benefits is very time-consuming

## Slide 12: Cost Benefit Analysis
Changes Recommended by ERCOT
  Eliminate requirement to post CBA form for revision requests with cost impacts
    This eliminates the redundant information that exists in multiple documents
    The CBA form is still available for use as a supporting document
  Modify the revision request form to collect cost and benefit data from the submitter
    This gets the benefit discussion started much earlier in the process, allowing more time for additional input and validation
  Utilize the Comment process to add/change cost and benefit data in the revision request form
    This addresses the transparency issue – all input will be captured in a more formal manner
    It also addresses the issue where the CBA is produced after the fact (and is not officially approved by the appropriate subcommittee)
  The final revision request form becomes the sole information source for the slides that are used at TAC and the Board for approval discussions
    The proposed changes will make this step more straightforward and less subjective

## Slide 13: Cost Benefit Analysis – Recommended Changes – Deletions
Eliminate the following sections from the revision request form:
Overall Market Benefit | 
Overall Market Impact | 
Consumer Impact | 
 | Quantitative Impacts and Benefits |  |  |  | 
Assumptions |  | 1 |  |  | 
 |  | 2 |  |  | 
 |  | 3 |  |  | 
 |  | 4 |  |  | 
Market Cost |  |  | Impact Area | Monetary Impact | 
 |  | 1 |  |  | 
 |  | 2 |  |  | 
 |  | 3 |  |  | 
 |  | 4 |  |  | 
Market Benefit |  |  | Impact Area | Monetary Impact | 
 |  | 1 |  |  | 
 |  | 2 |  |  | 
 |  | 3 |  |  | 
 |  | 4 |  |  | 
Additional Qualitative Information |  | 1 |  |  | 
 |  | 2 |  |  | 
 |  | 3 |  |  | 
 |  | 4 |  |  | 
Other Comments |  | 1 |  |  | 
 |  | 2 |  |  | 
 |  | 3 |  |  | 
 |  | 4 |  |  | 

## Slide 14: Cost Benefit Analysis – Recommended Changes – Additions
Replace the “Quantitative Impacts and Benefits” section with the following:
Business Case
Instructions: To allow for comprehensive NPRR consideration, please fill out the section below and provide as much detailed information as possible. Wherever possible, please include reasons, explanations, and cost benefit calculation pertaining to the NPRR.
Business Case | 1 | Describe qualitative benefits (examples: regulatory requirement, data transparency enhancement, etc.)
 | 2 | Explain in detail possible benefit calculations to support quantifiable benefits (example: change is expected to save 50 market participants 25 hours/week at $65/hour)
 | 3 | Comment on impacts to market segments (example: potential positive impact to consumer segment in the form of lower energy prices)
 | 4 | 
 | 5 | Insert additional rows as needed

## Slide 15: Cost Benefit Analysis
Questions? Comments?
If PRS agrees with the proposed changes, ERCOT would move to implement these changes as soon as practicable
  This means revision requests already in flight would use the previous approach
  Once templates have been updated, new revision requests would use the new form
Several ERCOT Board members are supportive of changes to the way costs and benefits are collected
ERCOT management has reviewed the changes suggested in this slide deck and support them