| NPRR Number | 365 | NPRR Title | Change in Resource Outage Approvals from Eight to 45 Days |
| --- | --- | --- | --- |
| Impact Analysis Date | September 13, 2011 |
| Cost/Budgetary Impact | System implementation cost: $100k – $120k Annual Recurring O&M Budget Cost: $240k – $260k (See ERCOT Staffing Impacts). |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | Estimated Duration: 5 – 8 months The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
| ERCOT Staffing Impacts (across all areas) | Two additional FTEs will be required in the following department: Outage Coordination |
| ERCOT Computer System Impacts | The following ERCOT computer systems will be impacted: Outage Scheduler (OS) Web Applications |
| ERCOT Business Function Impacts | ERCOT Outage Coordination business processes and procedures will be updated to implement this revision request. |
| Grid Operations & Practices Impacts | Grid Operations will benefit from decreased re-coordination |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Please see the 8/26/11 ERCOT comments filed in response to this NPRR.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: See staffing impacts section. Impact on Other Projects: None identified.

Comments

The FTE impacts in this report are based on the following assumption: When an Outage greater than 45 days is submitted, Section 3.1.6.6, Timelines for Response by ERCOT for Resource Outages, requires ERCOT to notify the submitter if there is a conflict with a previously scheduled Outage. In doing so ERCOT will perform a capacity analysis as outlined in Section 3.1.4.8, Deratings, as opposed to reliability or security analysis.