| NPRR Number | 385 | NPRR Title | Security Violation Analysis and Reporting and Negative Price Floor |
| --- | --- | --- | --- |
| Impact Analysis Date | September 20, 2011 |
| Cost/Budgetary Impact | System implementation cost: $75k – $90k Annual Recurring O&M Budget Cost: $900k – $1M (See ERCOT Staffing Impacts). |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | Estimated Duration: 4 – 6 months The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
| ERCOT Staffing Impacts (across all areas) | There will be ongoing impacts of 8 full-time equivalents (FTEs) across multiple ERCOT departments: Mid Term Planning:1 FTE Operations Support: 7 FTEs |
| ERCOT Computer System Impacts | The following ERCOT system(s) will be impacted: Market Management System (MMS) Energy Management System (EMS) Price Verification Tool (PVT) Market Information System (MIS) |
| ERCOT Business Function Impacts | ERCOT will update its business functions to implement this revision request. |
| Grid Operations & Practices Impacts | ERCOT will update its grid operations and practices to implement this revision request. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

None proposed.

Feasibility of Implementation

Impact on Resource Availability: See staffing impacts section. Impact on Other Projects: None identified.

Comments

ERCOT may have additional system impacts depending on further clarification of the requirements associated with the revisions to Section 6, Adjustment Period and Real-Time Operations.