| NPRR Number | 377 | NPRR Title | Alternate Inputs to Base Point Deviation Charge |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 7, 2011 |  |
| Cost/Budgetary Impact |  | Between $150k - $165k |  |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated Duration: Approximately 14 weeks The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
| ERCOT Staffing Impacts (across all areas) |  | No ERCOT staffing impacts. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems will be impacted: - Energy Management System (EMS) - Commercial Systems Integration (CSI) - Settlements and Billing (S&B) - Extracts and Reporting (EIS) - ERCOT Storage |  |
| ERCOT Business Function Impacts |  | No ERCOT business function impacts. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: High impact on Extract and Reporting resources Impact on Other Projects: Medium impact on ongoing projects

Comments

None.