| MCT/TX SET 4.0 Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT/TX SET 4.0 | Date: September 14, 2011 | Completed by: Dwight Page |
| Attendees: Kathy Scott (CNP), Jennifer Frederick (Direct Energy ), Jim Lee (Direct Energy ), Dwight Page (ERCOT), Gene Cervenka (ERCOT), Kathryn Thurman (ERCOT), Ed Echols (ONCOR), Diana Rehfeldt (TNMP), Chris Rowley (TXU), John Schatz (TXU), Rob Bevill (Green Mtn), Carole Root (AEP), Gricelda Calzada (AEP), Joel Murphy (AEP), Becky Taylor (CNP), Carolyn Reed (CNP), Rita Morales (TXU), Ed Echols (ONCOR), Ron Kindler (ONCOR), Mike Woolsey (ONCOR), Kyle Patrick (Reliant), Monica Jones (Reliant), Teresa Rodriquez (Stream Energy), Dow Lynch (ESG), Jonathan Landry (Gexa), Janie Duron (Startex), Kim Wall (PPL Solutions), Rebecca Cole (Ista) |  |  |
| Antitrust Admonition ERCOT strictly prohibits market participants and their employees who are participating in ERCOT activities from using their participation in ERCOT activities as a forum for engaging in practices or communications that violate the antitrust laws. The ERCOT Board has approved guidelines for members of ERCOT Committees, subcommittees and working Groups to be reviewed and followed by each market participant attending ERCOT meetings. If you have not received a copy of these Guidelines, please send an email to Suzy Clifton at sclifton2@ercot.com to receive a copy. Disclaimer All presentations and materials submitted by Market Participants or any other Entity to ERCOT staff for this meeting are received and posted with the acknowledgement that the information will be considered public in accordance with the ERCOT Websites Content Management Operating Procedure. Introductions: Issues: - 130 – This Issue is to add clarity to many different segments in various Change Controls: Change Controls 2010-739, 2010-753 and 2011-775. Reviewed and added clarifications - 131-- Add a new SAC04 code of “MSC054” for RATE CASE EXPENSE SURCHARGE 2. This is to provide distinction between dockets 38929 and docket 35717 surcharges on the 810_002. Will wait for the next (October) Change Control call. - 814_20 – Team discussed if we needed the ability to specify metered or unmetered on an 814_20 Create….After discussion it was determined it would not add value to CR information. Learning issue for CR. Kathryn Thurman to check to see if ok to include that segment in the Create anyway. Change Control Call 10:30 AM: - Team reviewed Change Control 789, which had been submitted by Jennifer Frederick. It is for the changes that will be needed for the upcoming changes in the Critical Care form. It was suggested that a detailed description be added to let it be known this was to keep ERCOT from needing to validate. Recommended for approval and referral to RMS…all agreed. - Team reviewed Change Control 790, which had been submitted by Kathy Scott. No questions or further discussions. Recommended for approval and referral to RMS…all agreed. Implementation Plan: - The document that Gene Cervenka and Kathryn Thurman started with had been used previously for the implementation of TX SET 3.0. - Prior to this meeting Gene Cervenka and Kathryn Thurman had updated the dates. - Team reviewed line by line and updated where appropriate. See Key Documents - Provisioned AMS ESI ID parsed lists will be delivered by TDSPs to CRs - Gene Cervenka informed the team that the DDLs for TDSP ESI ID reports should be delivered in the next 4-6 weeks. - Team asked Gene to request the DDLs be delivered sooner than 4-6 weeks. - ERCOT to verify if MarkeTrak can stay up until 5pm on Friday of the release. Q&A Document: - We can compile the questions from the workshops – Dwight Page took the action item - Have we gone past the time that would make a Q&A document valuable - No - Questions are currently in notes - If anyone sees or knows a question that needs to be added, send to Jennifer. Change Control 790: - Team agreed to redline the error “DC005” in the 650_01 – BGN06 change control and ask RMS for their approval Testing Update: - For Flight 1011 we have 10 new CRs and 7 existing CRs - Connectivity kick-off call was September 13th - Day One is October 3rd - Flight to end mid-November - SIM date original set for 4.0 was January 9th; ONCOR had concerns that this date would make TDSPs pull data in late 2011 and that data would not be current due to the flight being pushed out compared to normal schedule; February 27 was chosen in order to provide more current data. October Meeting: - Discussed the possibility of meeting in Dallas or MET or WebEx or no meeting - Team settled on meeting in Dallas with WebEx for those that do not wish to travel. - ERCOT will participate via WebEx and not travel to Dallas. - Meeting to start at 9 AM and end at noon. Script Review: - 2010-749 – Just have Nueces CR test this one. - 2010-751 – For Force Majeure and Weather Moratorium reject of MVO and Disconnect - 2010-755 – Testing the TDSPs ability to send discretionary charges due to tampering 810_02. Will look at it again next month - 2011-781 – Testing the Critical Care and the SU segment - Test Scripts SCR51, 59, and 61 are all testing optional functionality-Proposed making testing optional for these scripts….after discussion team agreed to remove SCR59 and CRs could opt out of SCR51 and SCR61 on request to ERCOT. Other Business: - None Adjourn: - Jennifer Frederick adjourned meeting |  |  |
| Action Item: |  |  |
| - Gene Cervenka to check on time line on DDL - Jennifer to work with Kathryn to add detail language for critical care form change control. - Kathryn to check about metered or unmetered on an 814_20 Create - ERCOT to verify if MarkeTrak can stay up until 5pm on Friday of the release. |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |
| . |  |  |