| NPRR Number | 400 | NPRR Title | Eliminate Unsecured Credit for CRR Auctions and for Future Credit Exposure and eliminate netting of FCE with CCE |
| --- | --- | --- | --- |
| Impact Analysis Date | September 27, 2011 |
| Cost/Budgetary Impact | Between $230k and $255k. |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | Estimated Duration: Between 7 to 9 months. The time-line for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing |
| ERCOT Computer System Impacts | The following ERCOT system(s) will be impacted: Credit Monitoring and Management (CMM) Information Services Master (ISM) Market Information System (MIS) |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None offered. Impact on Other Projects: None offered.

Comments

None.